Tax Increment Financing Reinvestment Zone Number One,

City of Mansfield, Texas,

Amended & Restated

Final Project and FinancE Plan

NOVEMBER 11, 2024

Table of Contents

Table of Contents	1

Section 1: Definitions	2

Section 2: Introduction	5

Section 3: Description and Maps	8

Section 4: Proposed Changes to Ordinances, Plans, Codes, Rules, and Regulations	8

Section 5: Relocation of Displaced Persons	8

Section 6: Non-Project Costs	8

Section 7: Public Improvements	9

Section 8: Project Costs	9

Section 9: Feasibility Study	9

Section 10: Estimated Bonded Indebtedness	10

Section 11: Appraised Value	10

Section 12: Method of Financing	11

Section 13: Duration of the Zone, Termination	12

List of Exhibits	13

Exhibit A – Map of the Zone	14

Exhibit B – Non-Project Costs	15

Exhibit C – List of Project Costs	16

Exhibit D – Estimated Timeline of Incurred Project Costs	17

Exhibit E – Feasibility Study	18

Exhibit F – Map of Public Improvements	19

Exhibit G – Proposed Uses of the Property	20

Exhibit H – Boundary Amendment	21

Exhibit I – Parcel Identification	22

Section 1: Definitions

Capitalized terms used in this Amended Plan shall have the meanings given to them in Section I below unless otherwise defined in this Amended Plan or unless the context in which a term is used clearly requires a different meaning. Unless otherwise defined, a reference to a “Section,” or an “Exhibit,” shall be a reference to a Section of this Amended Plan or an Exhibit attached to and made a part of this Amended Plan for all purposes.

“Act” means Chapter 311, Texas Tax Code, Tax Increment Financing Act, as amended.

“Administrative Costs” means the actual, direct costs paid or incurred by or on behalf of the City to administer the Zone, including planning, engineering, legal services, organizational costs, publicizing costs, or implementations costs paid by or on behalf of the City that are directly related to the administration of the Zone.

“Amended Plan” means this Amended and Restated Tax Increment Financing Reinvestment Zone Number One, City of Mansfield, Texas, Final Project and Finance Plan.

“Appraisal Districts” means the Tarrant Appraisal District, Ellis Appraisal District, and Central Appraisal District of Johnson County.

“Board” means the Board of Directors for the Zone.

“Captured Appraised Value” means the taxable value of the Zone, on a parcel-by-parcel basis for each year during the term of the Zone, as calculated and confirmed annually by the Appraisal Districts, less the Tax Increment Base.

“City” means the City of Mansfield, Texas.

“City Council” means the governing body of the City.

“City TIRZ Increment” means the portion of the City’s ad valorem tax increment equal to sixty-five percent (65%) of the ad valorem real property taxes collected and received by the City on the Captured Appraised Value in the Zone, as further described in Section 12.1.

“Creation Ordinance” means Ordinance No. 1608 adopted by the City Council on December 13, 2006, designating the creation of the Zone and the Board.

“Ellis County” means Ellis County, Texas.

“Ellis County TIRZ Increment” means the portion of the Ellis County’s ad valorem tax increment equal to thirty percent (30%) of the ad valorem real property taxes collected and received by Ellis County on the Captured Appraised Value in the Zone, effective January 1, 2006 through December 31, 2030.

“Ellis County Participation Agreement” means that certain Interlocal Agreement to Participate in Tax Increment Financing Reinvestment Zone Number One, City of Mansfield, Texas, entered into by the City, Ellis County, and the Board on August 27, 2007, detailing the City and Ellis County’s participation in the Zone.

“Feasibility Study” means the economic feasibility study as prepared at the creation of the Preliminary Plan and updated if the Final Plan is updated or amended, and focuses only on direct financial benefits, as further described in Section 9, and shown on Exhibit E.

“Final Plan” means the Tax Increment Financing Reinvestment Zone Number One, City of Mansfield, Texas, Final Project and Finance Plan adopted by the City Council on November 28, 2007, by approval of Ordinance No. OR-1655-07.

“Governmental Administrative Buildings” means one or more administrative buildings owned or to be constructed by the City and/or the County.

“Preliminary Plan” means the Tax Increment Financing Reinvestment Zone Number One, City of Mansfield, Texas, Preliminary Project and Finance Plan, approved by the City Council on December 13, 2006.

“Project Costs” means the total actual costs for projects in the Zone, including the Public Improvements, and the Administrative Costs.

“Property” means 3,495.41 acres of land as depicted on Exhibit A and described in Exhibit H.

“Public Improvements” means the public improvements including roads, water, sewer, Governmental Administrative Buildings, and related infrastructure that is provided for the development of the Property.

“Tarrant County” means Tarrant County, Texas.

“Tarrant County TIRZ Increment” means the portion of the Tarrant County’s ad valorem tax increment equal to thirty percent (30%) of the ad valorem real property taxes collected and received by Tarrant County on the Captured Appraised Value in the Zone, effective January 1, 2006 through December 31, 2031.

“Tarrant County Participation Agreement” means that certain Interlocal Agreement to Participate in Tax Increment Financing Reinvestment Zone Number One, City of Mansfield, Texas entered into by the City, Tarrant County, and the Board on February 26, 2008, as amended, detailing the City and Tarrant County’s participation in the Zone.

“Tax Increment Base” means total appraised value of taxable real property in the Zone at the time of creation of the Zone.

“TIRZ No. 1 Fund” means the tax increment fund created by the City and segregated from all other funds of the City.

“Zone” means Tax Increment Financing Reinvestment Zone Number One, City of Mansfield, as depicted on Exhibit A, and described in Exhibit H.

Section 2: Introduction

## Authority and Purpose

The City created the Zone using the authority under the Act to designate a contiguous or noncontiguous geographic area within the corporate limits or extraterritorial jurisdiction of the City as a tax increment reinvestment zone to promote development or redevelopment of the area because the City Council determined that development or redevelopment would not occur solely through private investment in the reasonably foreseeable future, that the Zone is economically feasible, and that creation of the Zone was in the best interest of the City and the property in the Zone. The purpose of the Zone is to facilitate such development or redevelopment by financing the costs of public works, public improvements, programs, and other projects benefiting the Zone, plus other costs incidental to those expenditures, all of which costs are authorized by the Act.

## Eligibility Requirements

An area is eligible under the Act to be designated as a tax increment reinvestment zone if the area:

- substantially arrests or impairs the sound growth of the municipality designating the Zone, retard the provision of housing accommodations, or constitutes an economic or social liability and is a menace to the public health, safety, morals, or welfare in its present condition; or

- is predominantly open or undeveloped and, because of obsolete platting, deterioration of structures or site improvements, or other factors, substantially impairs or arrests the sound growth of the City; or

- is in a federally assisted new community located in the City or in an area immediately adjacent to a federally assisted new community; or

- is in an area described in a petition requesting that the area be designated as a reinvestment zone, if the petition is submitted to the governing body of the City by the owners of property constituting at least fifty percent (50%) of the appraised value of the property in the area according to the most recent certified appraisal roll for the county in which the area is located.

The City cannot, however, designate a zone if more than thirty percent (30%) of the property in the proposed zone, excluding property that is publicly owned, is used for residential purposes, or if the total appraised value of taxable real property in the proposed zone and in existing reinvestment zones exceeds fifty percent (50%) of the total appraised value of taxable real property in the City and in industrial districts created by the City.

## The Zone

The Property within the Zone is currently located within the corporate limits of the City. The Property is underdeveloped, and substantially impairs and arrests the sound growth of the City. Due to its size, location, and physical characteristics development would not occur solely through private investment in the foreseeable future. The Property lacks public infrastructure and requires economic incentive to attract development for the purpose of providing long-term economic benefits including, but not limited to, increased real property tax base for all taxing units in the Zone. If the Public Improvements are financed as contemplated by this Amended Plan, the City envisions that the Property will be developed to take full advantage of the opportunity to bring to the City, and County, a quality development.

## Preliminary Plan and Hearing

Before the City Council adopted the Creation Ordinance, the City Council prepared the Preliminary Plan in accordance with the Act and held a public hearing on the creation of the Zone and its benefits to the City and to the Property, at which public hearing interested persons were given the opportunity to speak for and against the creation of the Zone, the boundaries of the Zone and the concept of tax increment financing, and at which hearing the owners of the Property were given a reasonable opportunity to protest the inclusion of their Property in the Zone. The requirement of the Act for a preliminary reinvestment zone financing plan was satisfied by the Preliminary Plan, the purpose of which was to describe, in general terms, the development of the Zone, and the economic incentive that would be undertaken by the Zone. A description of the uses of the Property is located in Exhibit F, and confirmed by the adoption of this Amended Plan.

## Creation of the Zone

Upon the closing of the December 13, 2006 public hearing, the City Council approved the Creation Ordinance and made the following findings:

- that development or redevelopment of the Property would not have occurred solely through private investment in the reasonably foreseeable future, and

- that the Zone was feasible, and

- that improvements in the Zone would significantly enhance the value of all the taxable real property in the Zone and would be of general benefit to the City, and

- that the Zone met the eligibility requirements of the Act.

Among other provisions required by the Act, the Creation Ordinance appointed the Board.

## Council Action

2.6.1	Final Project and Finance Plan

On November 28, 2007, the City Council approved Ordinance No. OR-1655-07, adopting a Final Plan for the Zone.

2.6.2	County Participation in the Zone

On February 26, 2008, the City Council and Tarrant County entered into the Tarrant County Participation Agreement, and Tarrant County followed with approval of the Agreement at their February 26, 2008 meeting. The Tarrant County Participation Agreement details Tarrant County’s participation in the TIRZ Fund to a term of 25 years beginning January 1, 2006 and ending December 31, 2031, in an amount not to exceed $22,950,000.

On August 27, 2007, the City Council and Ellis County entered into the Ellis County Participation Agreement, and Ellis County followed with approval of the Ellis County Participation Agreement at their August 27, 2007 meeting. The Ellis County Participation Agreement details Ellis County’s participation in the TIRZ Fund to a term of 24 years beginning January 1, 2006 and ending December 31, 2030.

2.6.3	Amended Plan

On April 10, 2023, the Board reviewed, and recommended to the City Council this Amended Plan, which amends and restates the Final Plan in its entirety. The City Council shall consider this Amended Plan and upon an authorizing ordinance, pursuant to which the City will contribute the City TIRZ Increment into the TIRZ Fund to fund the Project Costs benefiting the Zone.

2.6.4	Boundary Amendment

On April 10, 2023, the City Council approved Ordinance No. OR-2294-23, which added certain property from the Zone.

2.6.5	Boundary Amendment

On May 8, 2023, the City Council approved Ordinance No. OR-2300-23, which added certain property from the Zone, as identified on Exhibit H.

2.6.6	Project Amendment

On November 11, 2024, the City Council approved Ordinance No. ___, which added certain Project Costs to the Zone, as identified on Exhibit C.

Section 3: Description and Maps

## Existing Uses and Conditions

The Property is primarily zoned Planned Development, Community Business District, Two-family Residential, Pre-Development District, Single-Family Residential, Light Industrial District. At the time of creation of the Zone, the Property was primarily undeveloped or underdeveloped, and there was no public infrastructure to support development. Development requires extensive public infrastructure that: (1) the City could not provide, and (2) would not be provided solely through private investment in the foreseeable future.

## Proposed Uses

The proposed uses of the Property in the City include residential, commercial, and Governmental Administrative Buildings, as shown on Exhibit G. The Governmental Administrative Buildings are an integral part of the redevelopment and development of the Zone and the City at large.

## Parcel Identification

The parcels identified on Exhibit I provide sufficient detail to identify with ordinary and reasonable certainty the territory included in the Zone.

Section 4: Proposed Changes to Ordinances, Plans, Codes, Rules, and Regulations

The Property is wholly located in the corporate limits of the City and is subject to the City’s zoning regulation. The City has exclusive jurisdiction over the subdivision and platting of the property within the Property and the design, construction, installation, and inspection of water, sewer, drainage, roadway, and other public infrastructure. No proposed changes to zoning ordinances, comprehensive plan, building codes, subdivision rules, or other municipal ordinances are planned.

Section 5: Relocation of Displaced Persons

No persons were displaced and in need of relocation due to the creation of the Zone or shall be due to the implementation of this Amended Plan.

Section 6: Non-Project Costs

Non-Project costs are costs that were spent to develop in the Zone but were not financed by the Zone, and were financed by other funds. The list of non-project costs is shown on Exhibit B, and were estimated to be approximately $752,020,000.

Section 7: Public Improvements

## Categories of Public Improvements

All Public Improvements shall be designed and constructed in accordance with all applicable City standards and shall otherwise be inspected, approved, and accepted by the City. At the City's option, the Public Improvements may be expanded to include any other category of improvements authorized by the Act.

## Location of Public Improvements

The estimated locations of the proposed Public Improvements are depicted on Exhibit F. These locations may be revised and refined, with the approval of the Board, from time to time without amending this Amended Plan. Governmental Administrative Buildings are being contemplated, which the estimated location of such improvements is identified on Exhibit F.

Section 8: Project Costs

## 8.1	Project Costs

The total Project Costs are estimated to be $223,453,049, as shown below and detailed on Exhibit C. The Public Improvements are estimated to be $223,082,537, and the Administrative Costs are estimated to be $370,512.

- Administrative Costs

The Administrative Costs are estimated to be $10,000 per year beginning 2023 and escalating at two percent (2%) thereafter. The Administrative Costs shall be paid each year from the TIRZ Fund before any other Project Costs are paid.

- Public Improvements

The total Public Improvements are estimated to be $223,082,537, which includes the costs and related obligations associated with the construction of Governmental Administrative Buildings, as shown on Exhibit C.

## Estimated Timeline of Incurred Costs

The Administrative Costs will be incurred annually through the remaining duration of the Zone. It is estimated the Public Improvements will be incurred between 2023 and 2050, as shown on Exhibit D, and funded annually over the remaining term of the Zone.

Section 9: Feasibility Study

The Feasibility Study, as shown on Exhibit E, focuses on only direct financial benefits (i.e. ad valorem tax revenues from the development of Public Improvements in the Zone). Based on the Feasibility Study, during the term of the Zone, new development (which would not have occurred but for the Zone) will generate approximately $285,862,095 in total new real property tax revenue for the participating taxing entities. Approximately $155,553,019 will be deposited into the TIRZ No. 1 Fund to pay for the Project Costs over the life of the Zone. The remaining real property tax revenue over that period, estimated at $130,309,076 shall be retained by the participating taxing entities.

The Feasibility Study shows the cumulative City TIRZ Increment is estimated to be $151,573,467, which will be available to pay a portion of the Project Costs, until the term expires or is otherwise terminated. The remainder of the new City real property tax revenue generated within the Zone and retained by the City is estimated to be $81,616,482 over the term.

The Feasibility Study shows the cumulative Tarrant County TIRZ Increment is estimated to be $3,254,606, which will be available to pay a portion of the Project Costs, until the term expires or is otherwise terminated. The remainder of the new Tarrant County real property tax revenue generated within the Zone and retained by Tarrant County is estimated to be $38,980,623 over the term.

The Feasibility Study shows the cumulative Ellis County TIRZ Increment is estimated to be $724,946, which will be available to pay a portion of the Project Costs, until the term expires or is otherwise terminated. The remainder of the new Ellis County real property tax revenue generated within the Zone and retained by Ellis County is estimated to be $9,711,970 over the term.

One hundred percent (100%) of all taxing revenues generated for other taxing entities by the new development within the Zone will be retained by the respective taxing entities. Based on the foregoing, the feasibility of the Zone has been demonstrated.

Section 10: Estimated Bonded Indebtedness

2025 Certificates of Obligation are being issued to fund the Governmental Administrative Buildings, and unencumbered TIRZ revenue within the TIRZ No. 1 Fund may or may not be used to fund bond debt service.

Section 11: Appraised Value

## Tax Increment Base

The Tax Increment Base of the Zone is $81,985,302, and shall be confirmed by the Appraisal Districts. The portion of the Tax Increment Base within Tarrant County is $78,623,016, within Ellis County is $190,665, and within Johnson County is $3,171,621. Each year, the Appraisal Districts shall confirm the current Captured Appraised Value. The taxable value of the Zone as of Tax Year 2022 is $947,513,109.

## Estimated Captured Appraised Value

It is estimated that upon the proposed expiration of the term of the Zone, the total Captured Appraised Value of taxable real property in the Zone will be approximately $1,692,539,847 as shown on Exhibit E. The actual Captured Appraised Value, as certified by the Appraisal Districts, for each year, will be used to calculate the annual City TIRZ Increment, the Tarrant County TIRZ Increment, and Ellis County TIRZ Increment, pursuant to this Amended Plan and the respective participation agreements.

Section 12: Method of Financing

- TIRZ No. 1 Fund Contributions

This Amended Plan shall obligate the City to deposit the City TIRZ Increment into the TIRZ No. 1 Fund. For example, in FY 2023, the City’s ad valorem tax rate was $0.6800 per $100 of taxable value, therefore the City would contribute $0.4420 per $100 of the Captured Appraised Value in the Zone levied and collected, into the TIRZ No. 1 Fund.

The Tarrant County Participation Agreement shall obligate Tarrant County to deposit the Tarrant County TIRZ Increment into the TIRZ Fund beginning in 2006. For example, in FY 2022, Tarrant County’s ad valorem tax rate was $0.2240 per $100 of taxable value, therefore Tarrant County would contribute $0.0672 per $100 of the Captured Appraised Value in the Zone levied and collected, to the TIRZ Fund. Tarrant County’s maximum contribution to the TIRZ No. 1 Fund is $22,950,000, pursuant to the Tarrant County Participation Agreement.

The Ellis County Participation Agreement shall obligate Ellis County to deposit the Ellis County TIRZ Increment into the TIRZ Fund beginning in 2023. For example, in FY 2022, Ellis County’s ad valorem tax rate was $0.2730 per $100 of taxable value, therefore Ellis County would contribute $0.0819 per $100 of the Captured Appraised Value in the Zone levied and collected, to the TIRZ Fund.

All payments of Project Costs shall be made solely from the TIRZ Fund and from no other funds of the City, Tarrant County, or Ellis County unless otherwise approved by their respective governing bodies. The TIRZ Fund shall only be used to pay the Project Costs. The City may amend this Amended Plan in compliance with the Tarrant County Participation Agreement and the Ellis County Participation Agreement, including but not limited to what is considered a Project Cost.

- Funding Mechanisms

All payments of Project Costs shall be made solely from the TIRZ No. 1 Fund and from no other funds of the City, Tarrant County or Ellis County, unless otherwise approved by its respective governing bodies. The TIRZ No. 1 Fund shall only be used to pay the Project Costs. The City may amend this Amended Plan in compliance with the Tarrant County Participation Agreement, the Ellis County Participation Agreement, and the Act, including but not limited to what is considered a Project Cost.

Section 13: Duration of the Zone, Termination

## Duration

The stated term of the Zone commenced upon the execution of the Creation Ordinance and shall continue until December 31, 2050, with the last increment being due by January 31, 2051, unless otherwise terminated or extended in accordance with the Creation Ordinance, or the Act.

## Termination

The Zone shall terminate on the earlier of (i) December 31, 2050, or (ii) at such time that the Project Costs have been paid in full. If upon expiration of the stated term of the Zone, the obligations of the Zone have not been fully funded by the TIRZ No. 1 Fund, the City, Tarrant County, and Ellis County shall have no obligation to pay the shortfall and the term shall not be required to be extended. Nothing in this section is intended to prevent the City, Tarrant County, or Ellis County from extending the term of the Zone in accordance with the Act.

List of Exhibits

Unless otherwise stated, all references to "Exhibits" contained in this Amended Plan shall mean and refer to the following exhibits, all of which are attached to and made a part of this Amended Plan for all purposes.

Exhibit A	Map of the Zone

Exhibit B	Non-Project Costs

Exhibit C	List of Project Costs

Exhibit D	Estimated Timeline of Incurred Project Costs

Exhibit E	Feasibility Study

Exhibit F	Map of Public Improvements

Exhibit G	Proposed Uses of the Property

Exhibit H	Boundary Amendment

Exhibit I	Parcel Identification

Exhibit A – Map of the Zone

Exhibit B – Non-Project Costs

Exhibit C – List of Project Costs

Exhibit D – Estimated Timeline of Incurred Project Costs

Exhibit E – Feasibility Study

Exhibit F – Map of Public Improvements

Exhibit G – Proposed Uses of the Property

Exhibit H – Boundary Amendment

Exhibit I – Parcel Identification

| Property ID | County |
| --- | --- |
| 593311 | Tarrant |
| 149751 | Tarrant |
| 158614 | Tarrant |
| 158619 | Tarrant |
| 593308 | Tarrant |
| 620806 | Tarrant |
| 149724 | Tarrant |
| 157036 | Tarrant |
| 593309 | Tarrant |
| 149748 | Tarrant |
| 159338 | Tarrant |
| 159335 | Tarrant |
| 159333 | Tarrant |
| 159331 | Tarrant |
| 159329 | Tarrant |
| 159332 | Tarrant |
| 159328 | Tarrant |
| 159327 | Tarrant |
| 159325 | Tarrant |
| 159324 | Tarrant |
| 159323 | Tarrant |
| 159326 | Tarrant |
| 159330 | Tarrant |
| 159334 | Tarrant |
| 159336 | Tarrant |
| 159337 | Tarrant |
| 159339 | Tarrant |
| 158824 | Tarrant |
| 158825 | Tarrant |
| 158826 | Tarrant |
| 158827 | Tarrant |
| 158820 | Tarrant |
| 158813 | Tarrant |
| 158811 | Tarrant |
| 158812 | Tarrant |
| 158814 | Tarrant |
| 158815 | Tarrant |
| 158816 | Tarrant |
| 158817 | Tarrant |
| 158818 | Tarrant |
| 158819 | Tarrant |
| 158821 | Tarrant |
| 158822 | Tarrant |
| 158823 | Tarrant |
| 158807 | Tarrant |
| 158808 | Tarrant |
| 158809 | Tarrant |
| 150092 | Tarrant |
| 150093 | Tarrant |
| 623304 | Tarrant |
| 538824 | Tarrant |
| 149803 | Tarrant |
| 150095 | Tarrant |
| 149739 | Tarrant |
| 149804 | Tarrant |
| 149736 | Tarrant |
| 158810 | Tarrant |
| 149802 | Tarrant |
| 149737 | Tarrant |
| 158804 | Tarrant |
| 624007 | Tarrant |
| 987143 | Tarrant |
| 150042 | Tarrant |
| 1520198 | Tarrant |
| 537906 | Tarrant |
| 2529011 | Tarrant |
| 150032 | Tarrant |
| 599715 | Tarrant |
| 617427 | Tarrant |
| 58525 | Tarrant |
| 16166 | Tarrant |
| 21132 | Tarrant |
| 21133 | Tarrant |
| 548614 | Tarrant |
| 537905 | Tarrant |
| 537936 | Tarrant |
| 537908 | Tarrant |
| 537907 | Tarrant |
| 544095 | Tarrant |
| 158377 | Tarrant |
| 164267 | Tarrant |
| 1983724 | Tarrant |
| 552109 | Tarrant |
| 164638 | Tarrant |
| 150018 | Tarrant |
| 2560560 | Tarrant |
| 543714 | Tarrant |
| 990343 | Tarrant |
| 157116 | Tarrant |
| 157117 | Tarrant |
| 599713 | Tarrant |
| 599717 | Tarrant |
| 599744 | Tarrant |
| 164269 | Tarrant |
| 164268 | Tarrant |
| 164270 | Tarrant |
| 599726 | Tarrant |
| 599728 | Tarrant |
| 599724 | Tarrant |
| 599718 | Tarrant |
| 599712 | Tarrant |
| 599711 | Tarrant |
| 59057 | Tarrant |
| 163756 | Tarrant |
| 593694 | Tarrant |
| 601347 | Tarrant |
| 599736 | Tarrant |
| 990344 | Tarrant |
| 599708 | Tarrant |
| 1728361 | Tarrant |
| 145413 | Tarrant |
| 145414 | Tarrant |
| 145415 | Tarrant |
| 145416 | Tarrant |
| 145417 | Tarrant |
| 145419 | Tarrant |
| 145420 | Tarrant |
| 145421 | Tarrant |
| 145422 | Tarrant |
| 145423 | Tarrant |
| 145424 | Tarrant |
| 145425 | Tarrant |
| 145426 | Tarrant |
| 145427 | Tarrant |
| 145435 | Tarrant |
| 145434 | Tarrant |
| 145433 | Tarrant |
| 145428 | Tarrant |
| 145432 | Tarrant |
| 145431 | Tarrant |
| 145430 | Tarrant |
| 60654 | Tarrant |
| 145429 | Tarrant |
| 163331 | Tarrant |
| 163330 | Tarrant |
| 163332 | Tarrant |
| 599737 | Tarrant |
| 163333 | Tarrant |
| 569850 | Tarrant |
| 163335 | Tarrant |
| 163334 | Tarrant |
| 19110 | Tarrant |
| 875514 | Tarrant |
| 599716 | Tarrant |
| 623295 | Tarrant |
| 599739 | Tarrant |
| 623294 | Tarrant |
| 621035 | Tarrant |
| 621036 | Tarrant |
| 621037 | Tarrant |
| 157118 | Tarrant |
| 58847 | Tarrant |
| 58846 | Tarrant |
| 5060 | Tarrant |
| 9746 | Tarrant |
| 58526 | Tarrant |
| 51040 | Tarrant |
| 593310 | Tarrant |
| 599710 | Tarrant |
| 623291 | Tarrant |
| 32681 | Tarrant |
| 429 | Tarrant |
| 599745 | Tarrant |
| 623293 | Tarrant |
| 29002 | Tarrant |
| 621034 | Tarrant |
| 599742 | Tarrant |
| 623290 | Tarrant |
| 9748 | Tarrant |
| 9745 | Tarrant |
| 9743 | Tarrant |
| 597929 | Tarrant |
| 621043 | Tarrant |
| 597815 | Tarrant |
| 29423 | Tarrant |
| 540869 | Tarrant |
| 542929 | Tarrant |
| 150058 | Tarrant |
| 544802 | Tarrant |
| 544801 | Tarrant |
| 544803 | Tarrant |
| 544805 | Tarrant |
| 599733 | Tarrant |
| 599734 | Tarrant |
| 599735 | Tarrant |
| 623301 | Tarrant |
| 544806 | Tarrant |
| 546083 | Tarrant |
| 546489 | Tarrant |
| 599740 | Tarrant |
| 548536 | Tarrant |
| 549201 | Tarrant |
| 599886 | Tarrant |
| 549817 | Tarrant |
| 544804 | Tarrant |
| 549818 | Tarrant |
| 552108 | Tarrant |
| 554798 | Tarrant |
| 13828 | Tarrant |
| 554922 | Tarrant |
| 181 | Tarrant |
| 559402 | Tarrant |
| 561932 | Tarrant |
| 561931 | Tarrant |
| 561930 | Tarrant |
| 163329 | Tarrant |
| 563169 | Tarrant |
| 569851 | Tarrant |
| 621049 | Tarrant |
| 571177 | Tarrant |
| 597932 | Tarrant |
| 569852 | Tarrant |
| 593313 | Tarrant |
| 593312 | Tarrant |
| 599732 | Tarrant |
| 599731 | Tarrant |
| 599730 | Tarrant |
| 617229 | Tarrant |
| 617233 | Tarrant |
| 593696 | Tarrant |
| 648490 | Tarrant |
| 615603 | Tarrant |
| 801405 | Tarrant |
| 615370 | Tarrant |
| 815442 | Tarrant |
| 601348 | Tarrant |
| 831072 | Tarrant |
| 831067 | Tarrant |
| 831068 | Tarrant |
| 536104 | Tarrant |
| 597816 | Tarrant |
| 548487 | Tarrant |
| 831071 | Tarrant |
| 831070 | Tarrant |
| 762136 | Tarrant |
| 989543 | Tarrant |
| 1165691 | Tarrant |
| 1165690 | Tarrant |
| 1088425 | Tarrant |
| 1182873 | Tarrant |
| 1182875 | Tarrant |
| 1182874 | Tarrant |
| 567811 | Tarrant |
| 1281310 | Tarrant |
| 1281309 | Tarrant |
| 599720 | Tarrant |
| 875515 | Tarrant |
| 1756374 | Tarrant |
| 1540599 | Tarrant |
| 178 | Tarrant |
| 428 | Tarrant |
| 1736367 | Tarrant |
| 1756373 | Tarrant |
| 593695 | Tarrant |
| 1758782 | Tarrant |
| 1758783 | Tarrant |
| 1758784 | Tarrant |
| 1758785 | Tarrant |
| 831069 | Tarrant |
| 1757170 | Tarrant |
| 1757171 | Tarrant |
| 615602 | Tarrant |
| 1728761 | Tarrant |
| 559401 | Tarrant |
| 1667945 | Tarrant |
| 1932001 | Tarrant |
| 1667944 | Tarrant |
| 2016603 | Tarrant |
| 1934415 | Tarrant |
| 2046251 | Tarrant |
| 875513 | Tarrant |
| 2118724 | Tarrant |
| 2173932 | Tarrant |
| 2445341 | Tarrant |
| 2353206 | Tarrant |
| 1983722 | Tarrant |
| 1952035 | Tarrant |
| 2275132 | Tarrant |
| 7495 | Tarrant |
| 2054673 | Tarrant |
| 546631 | Tarrant |
| 549202 | Tarrant |
| 597814 | Tarrant |
| 539760 | Tarrant |
| 150063 | Tarrant |
| 554268 | Tarrant |
| 542864 | Tarrant |
| 2048664 | Tarrant |
| 851486 | Tarrant |
| 2054674 | Tarrant |
| 2173931 | Tarrant |
| 150061 | Tarrant |
| 2048669 | Tarrant |
| 1756372 | Tarrant |
| 150035 | Tarrant |
| 150036 | Tarrant |
| 9749 | Tarrant |
| 599885 | Tarrant |
| 149750 | Tarrant |
| 798973 | Tarrant |
| 540870 | Tarrant |
| 617232 | Tarrant |
| 45249 | Tarrant |
| 1736369 | Tarrant |
| 2402072 | Tarrant |
| 2402071 | Tarrant |
| 9744 | Tarrant |
| 25177 | Tarrant |
| 617426 | Tarrant |
| 150014 | Tarrant |
| 185108 | Tarrant |
| 185109 | Tarrant |
| 164642 | Tarrant |
| 150033 | Tarrant |
| 554266 | Tarrant |
| 617231 | Tarrant |
| 150016 | Tarrant |
| 617230 | Tarrant |
| 593664 | Tarrant |
| 593663 | Tarrant |
| 593662 | Tarrant |
| 593668 | Tarrant |
| 593665 | Tarrant |
| 593667 | Tarrant |
| 593666 | Tarrant |
| 593671 | Tarrant |
| 593670 | Tarrant |
| 593669 | Tarrant |
| 593674 | Tarrant |
| 593673 | Tarrant |
| 593672 | Tarrant |
| 593677 | Tarrant |
| 593676 | Tarrant |
| 593675 | Tarrant |
| 593693 | Tarrant |
| 593679 | Tarrant |
| 164617 | Tarrant |
| 164598 | Tarrant |
| 164616 | Tarrant |
| 164590 | Tarrant |
| 164585 | Tarrant |
| 164580 | Tarrant |
| 164575 | Tarrant |
| 164571 | Tarrant |
| 164566 | Tarrant |
| 165122 | Tarrant |
| 165119 | Tarrant |
| 165114 | Tarrant |
| 165109 | Tarrant |
| 165105 | Tarrant |
| 165102 | Tarrant |
| 165099 | Tarrant |
| 165107 | Tarrant |
| 165113 | Tarrant |
| 165117 | Tarrant |
| 165121 | Tarrant |
| 164565 | Tarrant |
| 164569 | Tarrant |
| 164573 | Tarrant |
| 164578 | Tarrant |
| 164583 | Tarrant |
| 164588 | Tarrant |
| 164593 | Tarrant |
| 164596 | Tarrant |
| 164601 | Tarrant |
| 164605 | Tarrant |
| 164618 | Tarrant |
| 164611 | Tarrant |
| 164630 | Tarrant |
| 164627 | Tarrant |
| 164624 | Tarrant |
| 164614 | Tarrant |
| 164612 | Tarrant |
| 164608 | Tarrant |
| 164606 | Tarrant |
| 164602 | Tarrant |
| 164597 | Tarrant |
| 164594 | Tarrant |
| 164589 | Tarrant |
| 164584 | Tarrant |
| 164579 | Tarrant |
| 164574 | Tarrant |
| 164570 | Tarrant |
| 165125 | Tarrant |
| 165091 | Tarrant |
| 61349 | Tarrant |
| 165118 | Tarrant |
| 593678 | Tarrant |
| 593692 | Tarrant |
| 593681 | Tarrant |
| 593680 | Tarrant |
| 593684 | Tarrant |
| 593683 | Tarrant |
| 593682 | Tarrant |
| 593685 | Tarrant |
| 593691 | Tarrant |
| 593690 | Tarrant |
| 593689 | Tarrant |
| 593686 | Tarrant |
| 165059 | Tarrant |
| 164577 | Tarrant |
| 164582 | Tarrant |
| 164587 | Tarrant |
| 164592 | Tarrant |
| 61347 | Tarrant |
| 164600 | Tarrant |
| 164604 | Tarrant |
| 164607 | Tarrant |
| 164610 | Tarrant |
| 164613 | Tarrant |
| 164623 | Tarrant |
| 164626 | Tarrant |
| 164629 | Tarrant |
| 164632 | Tarrant |
| 164634 | Tarrant |
| 164635 | Tarrant |
| 164609 | Tarrant |
| 538535 | Tarrant |
| 164615 | Tarrant |
| 164625 | Tarrant |
| 165062 | Tarrant |
| 165060 | Tarrant |
| 165061 | Tarrant |
| 165063 | Tarrant |
| 165064 | Tarrant |
| 165065 | Tarrant |
| 165066 | Tarrant |
| 165068 | Tarrant |
| 165072 | Tarrant |
| 165074 | Tarrant |
| 165076 | Tarrant |
| 165078 | Tarrant |
| 165080 | Tarrant |
| 165085 | Tarrant |
| 165088 | Tarrant |
| 165097 | Tarrant |
| 165094 | Tarrant |
| 165090 | Tarrant |
| 165087 | Tarrant |
| 165084 | Tarrant |
| 165079 | Tarrant |
| 165077 | Tarrant |
| 165075 | Tarrant |
| 165073 | Tarrant |
| 165071 | Tarrant |
| 165070 | Tarrant |
| 165092 | Tarrant |
| 165067 | Tarrant |
| 165069 | Tarrant |
| 165081 | Tarrant |
| 165082 | Tarrant |
| 165083 | Tarrant |
| 165086 | Tarrant |
| 165089 | Tarrant |
| 165095 | Tarrant |
| 165098 | Tarrant |
| 165101 | Tarrant |
| 165104 | Tarrant |
| 165108 | Tarrant |
| 165112 | Tarrant |
| 164568 | Tarrant |
| 165124 | Tarrant |
| 165120 | Tarrant |
| 165116 | Tarrant |
| 165111 | Tarrant |
| 165106 | Tarrant |
| 165103 | Tarrant |
| 165100 | Tarrant |
| 165096 | Tarrant |
| 165093 | Tarrant |
| 164603 | Tarrant |
| 164599 | Tarrant |
| 164595 | Tarrant |
| 164591 | Tarrant |
| 164586 | Tarrant |
| 164581 | Tarrant |
| 164576 | Tarrant |
| 164572 | Tarrant |
| 164567 | Tarrant |
| 165123 | Tarrant |
| 61350 | Tarrant |
| 165115 | Tarrant |
| 165110 | Tarrant |
| 164628 | Tarrant |
| 164631 | Tarrant |
| 164633 | Tarrant |
| 164158 | Tarrant |
| 164636 | Tarrant |
| 164637 | Tarrant |
| 538534 | Tarrant |
| 164159 | Tarrant |
| 601493 | Tarrant |
| 566511 | Tarrant |
| 621050 | Tarrant |
| 150047 | Tarrant |
| 593688 | Tarrant |
| 593687 | Tarrant |
| 163338 | Tarrant |
| 163337 | Tarrant |
| 7494 | Tarrant |
| 851485 | Tarrant |
| 13829 | Tarrant |
| 9747 | Tarrant |
| 13827 | Tarrant |
| 546633 | Tarrant |
| 546632 | Tarrant |
| 14365 | Tarrant |
| 599887 | Tarrant |
| 617235 | Tarrant |
| 554267 | Tarrant |
| 851483 | Tarrant |
| 2059880 | Tarrant |
| 2059879 | Tarrant |
| 2059887 | Tarrant |
| 2059888 | Tarrant |
| 2059891 | Tarrant |
| 2059892 | Tarrant |
| 2059893 | Tarrant |
| 2059886 | Tarrant |
| 150041 | Tarrant |
| 2059910 | Tarrant |
| 2059911 | Tarrant |
| 2059912 | Tarrant |
| 2059913 | Tarrant |
| 2059914 | Tarrant |
| 2059925 | Tarrant |
| 2059924 | Tarrant |
| 2059923 | Tarrant |
| 2059922 | Tarrant |
| 2059921 | Tarrant |
| 2059920 | Tarrant |
| 2059919 | Tarrant |
| 2059918 | Tarrant |
| 2059917 | Tarrant |
| 2059916 | Tarrant |
| 2059915 | Tarrant |
| 2059878 | Tarrant |
| 2059884 | Tarrant |
| 2059926 | Tarrant |
| 2059927 | Tarrant |
| 2059928 | Tarrant |
| 2059929 | Tarrant |
| 2059930 | Tarrant |
| 2059931 | Tarrant |
| 2059932 | Tarrant |
| 2059933 | Tarrant |
| 2059934 | Tarrant |
| 2059935 | Tarrant |
| 2059885 | Tarrant |
| 2059881 | Tarrant |
| 2059894 | Tarrant |
| 2059895 | Tarrant |
| 2059896 | Tarrant |
| 2059897 | Tarrant |
| 2059898 | Tarrant |
| 2059899 | Tarrant |
| 2059900 | Tarrant |
| 2059901 | Tarrant |
| 2059902 | Tarrant |
| 2059903 | Tarrant |
| 2059904 | Tarrant |
| 2059905 | Tarrant |
| 2059906 | Tarrant |
| 2059907 | Tarrant |
| 2059908 | Tarrant |
| 2059909 | Tarrant |
| 2059882 | Tarrant |
| 601492 | Tarrant |
| 2077497 | Tarrant |
| 2077559 | Tarrant |
| 2077560 | Tarrant |
| 2077561 | Tarrant |
| 2077562 | Tarrant |
| 2077563 | Tarrant |
| 2077565 | Tarrant |
| 2077567 | Tarrant |
| 2077569 | Tarrant |
| 2077573 | Tarrant |
| 2077575 | Tarrant |
| 2077571 | Tarrant |
| 2077568 | Tarrant |
| 2077566 | Tarrant |
| 2077564 | Tarrant |
| 2077570 | Tarrant |
| 2077572 | Tarrant |
| 2077574 | Tarrant |
| 2077576 | Tarrant |
| 2077577 | Tarrant |
| 2077578 | Tarrant |
| 2077496 | Tarrant |
| 2077500 | Tarrant |
| 2077596 | Tarrant |
| 2077595 | Tarrant |
| 2077594 | Tarrant |
| 2077593 | Tarrant |
| 2077592 | Tarrant |
| 2077591 | Tarrant |
| 2077590 | Tarrant |
| 2077589 | Tarrant |
| 2077588 | Tarrant |
| 2077587 | Tarrant |
| 2077586 | Tarrant |
| 2077585 | Tarrant |
| 2077584 | Tarrant |
| 2077583 | Tarrant |
| 2077582 | Tarrant |
| 2077581 | Tarrant |
| 2077580 | Tarrant |
| 2077579 | Tarrant |
| 2077502 | Tarrant |
| 2077503 | Tarrant |
| 2402076 | Tarrant |
| 2077528 | Tarrant |
| 2077529 | Tarrant |
| 2077531 | Tarrant |
| 2077533 | Tarrant |
| 2077535 | Tarrant |
| 2077536 | Tarrant |
| 2077537 | Tarrant |
| 2077538 | Tarrant |
| 2077539 | Tarrant |
| 2077534 | Tarrant |
| 2077532 | Tarrant |
| 2077530 | Tarrant |
| 2077527 | Tarrant |
| 2077526 | Tarrant |
| 2077494 | Tarrant |
| 2077524 | Tarrant |
| 2077525 | Tarrant |
| 2077517 | Tarrant |
| 2077519 | Tarrant |
| 2077520 | Tarrant |
| 2077523 | Tarrant |
| 2077522 | Tarrant |
| 2077521 | Tarrant |
| 2077518 | Tarrant |
| 2077515 | Tarrant |
| 2077516 | Tarrant |
| 2077514 | Tarrant |
| 2077512 | Tarrant |
| 2077492 | Tarrant |
| 2402875 | Tarrant |
| 2077555 | Tarrant |
| 2077553 | Tarrant |
| 2077552 | Tarrant |
| 2077550 | Tarrant |
| 2077547 | Tarrant |
| 2077545 | Tarrant |
| 2077543 | Tarrant |
| 2077541 | Tarrant |
| 2077540 | Tarrant |
| 2077495 | Tarrant |
| 2077597 | Tarrant |
| 2077542 | Tarrant |
| 2077544 | Tarrant |
| 2077546 | Tarrant |
| 2077548 | Tarrant |
| 2077549 | Tarrant |
| 2077551 | Tarrant |
| 2077554 | Tarrant |
| 2077556 | Tarrant |
| 2077557 | Tarrant |
| 2077558 | Tarrant |
| 2077501 | Tarrant |
| 2077491 | Tarrant |
| 2077505 | Tarrant |
| 2077506 | Tarrant |
| 2077507 | Tarrant |
| 2077511 | Tarrant |
| 2077510 | Tarrant |
| 2077509 | Tarrant |
| 2077508 | Tarrant |
| 2048668 | Tarrant |
| 2046250 | Tarrant |
| 10117 | Tarrant |
| 2331600 | Tarrant |
| 2331601 | Tarrant |
| 2402073 | Tarrant |
| 2059889 | Tarrant |
| 2059890 | Tarrant |
| 2524983 | Tarrant |
| 2524985 | Tarrant |
| 2526191 | Tarrant |
| 2526192 | Tarrant |
| 2526193 | Tarrant |
| 2526194 | Tarrant |
| 2526195 | Tarrant |
| 2526196 | Tarrant |
| 2526197 | Tarrant |
| 2526198 | Tarrant |
| 2524986 | Tarrant |
| 2524987 | Tarrant |
| 2526187 | Tarrant |
| 2526185 | Tarrant |
| 2526182 | Tarrant |
| 2526179 | Tarrant |
| 2526177 | Tarrant |
| 2524984 | Tarrant |
| 2526178 | Tarrant |
| 2526180 | Tarrant |
| 2526183 | Tarrant |
| 2526188 | Tarrant |
| 2526190 | Tarrant |
| 2526189 | Tarrant |
| 2526186 | Tarrant |
| 2526184 | Tarrant |
| 2526181 | Tarrant |
| 2526176 | Tarrant |
| 2526175 | Tarrant |
| 2526174 | Tarrant |
| 2526173 | Tarrant |
| 2526172 | Tarrant |
| 2526171 | Tarrant |
| 2526170 | Tarrant |
| 2526169 | Tarrant |
| 2526168 | Tarrant |
| 2526167 | Tarrant |
| 2526166 | Tarrant |
| 2526165 | Tarrant |
| 2526159 | Tarrant |
| 2524982 | Tarrant |
| 2526231 | Tarrant |
| 2526233 | Tarrant |
| 2526235 | Tarrant |
| 2526237 | Tarrant |
| 2526239 | Tarrant |
| 2526241 | Tarrant |
| 2526243 | Tarrant |
| 2526244 | Tarrant |
| 2526245 | Tarrant |
| 2526246 | Tarrant |
| 2526242 | Tarrant |
| 2526240 | Tarrant |
| 2526238 | Tarrant |
| 2526236 | Tarrant |
| 2526234 | Tarrant |
| 2526232 | Tarrant |
| 2526230 | Tarrant |
| 2526229 | Tarrant |
| 2526228 | Tarrant |
| 2526227 | Tarrant |
| 2525760 | Tarrant |
| 2526250 | Tarrant |
| 2526252 | Tarrant |
| 2526254 | Tarrant |
| 2526255 | Tarrant |
| 2526257 | Tarrant |
| 2526259 | Tarrant |
| 2526260 | Tarrant |
| 2526262 | Tarrant |
| 2526263 | Tarrant |
| 2526161 | Tarrant |
| 2526261 | Tarrant |
| 2526258 | Tarrant |
| 2526256 | Tarrant |
| 2526253 | Tarrant |
| 2526251 | Tarrant |
| 2526249 | Tarrant |
| 2526248 | Tarrant |
| 2526247 | Tarrant |
| 2525761 | Tarrant |
| 2524981 | Tarrant |
| 2526209 | Tarrant |
| 2526206 | Tarrant |
| 2526203 | Tarrant |
| 2526200 | Tarrant |
| 2524988 | Tarrant |
| 2526199 | Tarrant |
| 2526201 | Tarrant |
| 2526202 | Tarrant |
| 2526204 | Tarrant |
| 2526205 | Tarrant |
| 2526207 | Tarrant |
| 2526208 | Tarrant |
| 2526210 | Tarrant |
| 2526211 | Tarrant |
| 2526212 | Tarrant |
| 2526213 | Tarrant |
| 2525759 | Tarrant |
| 2526214 | Tarrant |
| 2526215 | Tarrant |
| 2526163 | Tarrant |
| 2526164 | Tarrant |
| 2526225 | Tarrant |
| 2526226 | Tarrant |
| 2526224 | Tarrant |
| 2526223 | Tarrant |
| 2526222 | Tarrant |
| 2526221 | Tarrant |
| 2526220 | Tarrant |
| 2526219 | Tarrant |
| 2526218 | Tarrant |
| 2526217 | Tarrant |
| 2526216 | Tarrant |
| 2526162 | Tarrant |
| 2526267 | Tarrant |
| 2526269 | Tarrant |
| 2526271 | Tarrant |
| 2526273 | Tarrant |
| 2526275 | Tarrant |
| 2526277 | Tarrant |
| 2526278 | Tarrant |
| 2526280 | Tarrant |
| 2526282 | Tarrant |
| 2526283 | Tarrant |
| 2526160 | Tarrant |
| 2526281 | Tarrant |
| 2526279 | Tarrant |
| 2526276 | Tarrant |
| 2526274 | Tarrant |
| 2526272 | Tarrant |
| 2526270 | Tarrant |
| 2526268 | Tarrant |
| 2526266 | Tarrant |
| 2526265 | Tarrant |
| 2526264 | Tarrant |
| 2525762 | Tarrant |
| 2525766 | Tarrant |
| 2526284 | Tarrant |
| 2526285 | Tarrant |
| 2526286 | Tarrant |
| 2526287 | Tarrant |
| 2526288 | Tarrant |
| 2526289 | Tarrant |
| 2526290 | Tarrant |
| 2526291 | Tarrant |
| 2526292 | Tarrant |
| 2526293 | Tarrant |
| 2526294 | Tarrant |
| 2525764 | Tarrant |
| 2529009 | Tarrant |
| 2529008 | Tarrant |
| 2529007 | Tarrant |
| 2529006 | Tarrant |
| 2529005 | Tarrant |
| 2529004 | Tarrant |
| 2529003 | Tarrant |
| 10118 | Tarrant |
| 2528967 | Tarrant |
| 2528968 | Tarrant |
| 2528969 | Tarrant |
| 2528970 | Tarrant |
| 2528962 | Tarrant |
| 2528993 | Tarrant |
| 2528991 | Tarrant |
| 2528992 | Tarrant |
| 2528994 | Tarrant |
| 2528995 | Tarrant |
| 2528996 | Tarrant |
| 2528997 | Tarrant |
| 2528998 | Tarrant |
| 2528999 | Tarrant |
| 2529000 | Tarrant |
| 2529001 | Tarrant |
| 2529002 | Tarrant |
| 2528963 | Tarrant |
| 2528964 | Tarrant |
| 2528961 | Tarrant |
| 2529012 | Tarrant |
| 2529013 | Tarrant |
| 2528983 | Tarrant |
| 2528985 | Tarrant |
| 2528984 | Tarrant |
| 2528982 | Tarrant |
| 2528981 | Tarrant |
| 2528980 | Tarrant |
| 2528979 | Tarrant |
| 2528978 | Tarrant |
| 2528977 | Tarrant |
| 2528976 | Tarrant |
| 2528975 | Tarrant |
| 2528974 | Tarrant |
| 2528973 | Tarrant |
| 2528972 | Tarrant |
| 2528971 | Tarrant |
| 2528966 | Tarrant |
| 2528987 | Tarrant |
| 2528989 | Tarrant |
| 2528990 | Tarrant |
| 2528988 | Tarrant |
| 2528986 | Tarrant |
| 2528960 | Tarrant |
| 2528959 | Tarrant |
| 2548301 | Tarrant |
| 2548297 | Tarrant |
| 2548378 | Tarrant |
| 2548261 | Tarrant |
| 2548189 | Tarrant |
| 2548163 | Tarrant |
| 2548217 | Tarrant |
| 2548300 | Tarrant |
| 2548232 | Tarrant |
| 2548168 | Tarrant |
| 2548310 | Tarrant |
| 2548175 | Tarrant |
| 2548284 | Tarrant |
| 2548437 | Tarrant |
| 2548253 | Tarrant |
| 2548247 | Tarrant |
| 2548194 | Tarrant |
| 2548231 | Tarrant |
| 2548229 | Tarrant |
| 2548343 | Tarrant |
| 2548197 | Tarrant |
| 2548367 | Tarrant |
| 2548292 | Tarrant |
| 2548334 | Tarrant |
| 2548356 | Tarrant |
| 2548185 | Tarrant |
| 2548418 | Tarrant |
| 2548399 | Tarrant |
| 2548219 | Tarrant |
| 2548281 | Tarrant |
| 2548432 | Tarrant |
| 2548267 | Tarrant |
| 2548265 | Tarrant |
| 2548401 | Tarrant |
| 2548314 | Tarrant |
| 2548201 | Tarrant |
| 2548271 | Tarrant |
| 2548274 | Tarrant |
| 2548182 | Tarrant |
| 2548290 | Tarrant |
| 2548364 | Tarrant |
| 2548309 | Tarrant |
| 2548415 | Tarrant |
| 2548327 | Tarrant |
| 2548190 | Tarrant |
| 2548234 | Tarrant |
| 2548188 | Tarrant |
| 2548230 | Tarrant |
| 2548417 | Tarrant |
| 2548362 | Tarrant |
| 2548202 | Tarrant |
| 2548352 | Tarrant |
| 2548299 | Tarrant |
| 2548233 | Tarrant |
| 2548241 | Tarrant |
| 2548252 | Tarrant |
| 2548249 | Tarrant |
| 2548178 | Tarrant |
| 2548193 | Tarrant |
| 2548360 | Tarrant |
| 2548406 | Tarrant |
| 2548243 | Tarrant |
| 2548291 | Tarrant |
| 2548390 | Tarrant |
| 2548321 | Tarrant |
| 2548330 | Tarrant |
| 2548355 | Tarrant |
| 2548426 | Tarrant |
| 2548180 | Tarrant |
| 2548431 | Tarrant |
| 2548298 | Tarrant |
| 2548228 | Tarrant |
| 2548382 | Tarrant |
| 2548159 | Tarrant |
| 2548387 | Tarrant |
| 2548226 | Tarrant |
| 2548350 | Tarrant |
| 2548198 | Tarrant |
| 2548375 | Tarrant |
| 2548215 | Tarrant |
| 2548268 | Tarrant |
| 2548371 | Tarrant |
| 2548358 | Tarrant |
| 2548254 | Tarrant |
| 2548205 | Tarrant |
| 2548200 | Tarrant |
| 2548287 | Tarrant |
| 2548258 | Tarrant |
| 2548411 | Tarrant |
| 2548379 | Tarrant |
| 2548318 | Tarrant |
| 2548169 | Tarrant |
| 2548313 | Tarrant |
| 2548207 | Tarrant |
| 2548285 | Tarrant |
| 2548302 | Tarrant |
| 2548162 | Tarrant |
| 2548331 | Tarrant |
| 2548235 | Tarrant |
| 2548206 | Tarrant |
| 2548377 | Tarrant |
| 2548177 | Tarrant |
| 2326378 | Tarrant |
| 2548328 | Tarrant |
| 2548402 | Tarrant |
| 2548409 | Tarrant |
| 2548222 | Tarrant |
| 2548344 | Tarrant |
| 2548227 | Tarrant |
| 2548263 | Tarrant |
| 2548195 | Tarrant |
| 2548237 | Tarrant |
| 2548372 | Tarrant |
| 2548381 | Tarrant |
| 2548257 | Tarrant |
| 2548210 | Tarrant |
| 2548311 | Tarrant |
| 2548392 | Tarrant |
| 2548373 | Tarrant |
| 2548422 | Tarrant |
| 2548357 | Tarrant |
| 2548312 | Tarrant |
| 2548251 | Tarrant |
| 2548380 | Tarrant |
| 2548391 | Tarrant |
| 2548248 | Tarrant |
| 2548244 | Tarrant |
| 2548351 | Tarrant |
| 2548181 | Tarrant |
| 2548196 | Tarrant |
| 2548376 | Tarrant |
| 2548353 | Tarrant |
| 2548335 | Tarrant |
| 2548293 | Tarrant |
| 2548320 | Tarrant |
| 2548338 | Tarrant |
| 2548368 | Tarrant |
| 2548295 | Tarrant |
| 2548264 | Tarrant |
| 2548275 | Tarrant |
| 2548212 | Tarrant |
| 2548403 | Tarrant |
| 2548436 | Tarrant |
| 2548306 | Tarrant |
| 2548272 | Tarrant |
| 2548438 | Tarrant |
| 2548315 | Tarrant |
| 597817 | Tarrant |
| 2548424 | Tarrant |
| 2548283 | Tarrant |
| 2548260 | Tarrant |
| 2548425 | Tarrant |
| 2548419 | Tarrant |
| 2548211 | Tarrant |
| 2548369 | Tarrant |
| 2548255 | Tarrant |
| 2548384 | Tarrant |
| 2548270 | Tarrant |
| 2548317 | Tarrant |
| 2548246 | Tarrant |
| 2548288 | Tarrant |
| 2548385 | Tarrant |
| 2548191 | Tarrant |
| 2548277 | Tarrant |
| 2548240 | Tarrant |
| 2548435 | Tarrant |
| 2548386 | Tarrant |
| 2548262 | Tarrant |
| 2548161 | Tarrant |
| 2548220 | Tarrant |
| 2548433 | Tarrant |
| 2548166 | Tarrant |
| 2548348 | Tarrant |
| 2548365 | Tarrant |
| 2548359 | Tarrant |
| 2548308 | Tarrant |
| 2548187 | Tarrant |
| 2548323 | Tarrant |
| 2548307 | Tarrant |
| 2548361 | Tarrant |
| 2548303 | Tarrant |
| 2548203 | Tarrant |
| 2548245 | Tarrant |
| 2548273 | Tarrant |
| 2548329 | Tarrant |
| 2548339 | Tarrant |
| 2548434 | Tarrant |
| 2548296 | Tarrant |
| 2548173 | Tarrant |
| 2548421 | Tarrant |
| 2548172 | Tarrant |
| 2548346 | Tarrant |
| 2548363 | Tarrant |
| 2548374 | Tarrant |
| 2548280 | Tarrant |
| 2548428 | Tarrant |
| 2548404 | Tarrant |
| 2548407 | Tarrant |
| 2548413 | Tarrant |
| 2548183 | Tarrant |
| 2548316 | Tarrant |
| 2548236 | Tarrant |
| 2548225 | Tarrant |
| 2548393 | Tarrant |
| 2548238 | Tarrant |
| 2548397 | Tarrant |
| 2548349 | Tarrant |
| 2548294 | Tarrant |
| 2548289 | Tarrant |
| 2548214 | Tarrant |
| 2548429 | Tarrant |
| 2548354 | Tarrant |
| 2548160 | Tarrant |
| 2548186 | Tarrant |
| 2548278 | Tarrant |
| 2548336 | Tarrant |
| 2548396 | Tarrant |
| 2548322 | Tarrant |
| 2548282 | Tarrant |
| 2548208 | Tarrant |
| 2548239 | Tarrant |
| 2548216 | Tarrant |
| 2548332 | Tarrant |
| 2548395 | Tarrant |
| 2548204 | Tarrant |
| 2548400 | Tarrant |
| 2548305 | Tarrant |
| 2548286 | Tarrant |
| 2548199 | Tarrant |
| 2548304 | Tarrant |
| 2548174 | Tarrant |
| 2548410 | Tarrant |
| 2548266 | Tarrant |
| 2548167 | Tarrant |
| 2548276 | Tarrant |
| 2548414 | Tarrant |
| 2548176 | Tarrant |
| 2548242 | Tarrant |
| 2548342 | Tarrant |
| 2548326 | Tarrant |
| 2548439 | Tarrant |
| 2548259 | Tarrant |
| 2548341 | Tarrant |
| 2548408 | Tarrant |
| 2548179 | Tarrant |
| 2548412 | Tarrant |
| 2548223 | Tarrant |
| 2548340 | Tarrant |
| 2548333 | Tarrant |
| 2548170 | Tarrant |
| 2548423 | Tarrant |
| 2548209 | Tarrant |
| 2548394 | Tarrant |
| 2548345 | Tarrant |
| 2548388 | Tarrant |
| 2548221 | Tarrant |
| 2548279 | Tarrant |
| 2548192 | Tarrant |
| 2548250 | Tarrant |
| 2548337 | Tarrant |
| 2548366 | Tarrant |
| 2548319 | Tarrant |
| 2548427 | Tarrant |
| 2548325 | Tarrant |
| 2548389 | Tarrant |
| 2548218 | Tarrant |
| 2548405 | Tarrant |
| 2548398 | Tarrant |
| 2548256 | Tarrant |
| 2548383 | Tarrant |
| 2548224 | Tarrant |
| 2548324 | Tarrant |
| 2548269 | Tarrant |
| 2548416 | Tarrant |
| 2548213 | Tarrant |
| 2548420 | Tarrant |
| 2331599 | Tarrant |
| 2548171 | Tarrant |
| 2548347 | Tarrant |
| 2548370 | Tarrant |
| 2548430 | Tarrant |
| 2548184 | Tarrant |
| 617515 | Tarrant |
| 617518 | Tarrant |
| R000006552 | Johnson |
| R000006543 | Johnson |
| R000006554 | Johnson |
| R000020268 | Johnson |
| R000020267 | Johnson |
| R000014884 | Johnson |
| R000006547 | Johnson |
| R000006551 | Johnson |
| R000006548 | Johnson |
| R000006549 | Johnson |
| R000006550 | Johnson |
| R000014887 | Johnson |
| R000014888 | Johnson |
| R000014892 | Johnson |
| R000014889 | Johnson |
| R000014891 | Johnson |
| R000022845 | Johnson |
| R000088631 | Johnson |
| R000056698 | Johnson |
| R000056699 | Johnson |
| R000057224 | Johnson |
| R000057223 | Johnson |
| R000056418 | Johnson |
| R000056419 | Johnson |
| R000056420 | Johnson |
| R000056421 | Johnson |
| R000056422 | Johnson |
| R000056423 | Johnson |
| R000022846 | Johnson |
| R000014886 | Johnson |
| R000096679 | Johnson |
| R000096680 | Johnson |
|  | Johnson |
| R000096846 | Johnson |
| R000096843 | Johnson |
| R000096841 | Johnson |
| R000096837 | Johnson |
| R000096838 | Johnson |
| R000096839 | Johnson |
| R000096840 | Johnson |
| R000096836 | Johnson |
| R000096842 | Johnson |
| R000096845 | Johnson |
| R000096766 | Johnson |
| R000096764 | Johnson |
| R000096763 | Johnson |
| R000096765 | Johnson |
| R000096768 | Johnson |
| R000096767 | Johnson |
| R000096761 | Johnson |
| R000096762 | Johnson |
| R000096760 | Johnson |
| R000096769 | Johnson |
| R000096770 | Johnson |
| R000096771 | Johnson |
| R000096759 | Johnson |
| R000096758 | Johnson |
| R000096757 | Johnson |
| R000096756 | Johnson |
| R000096772 | Johnson |
| R000096773 | Johnson |
| R000096774 | Johnson |
| R000096776 | Johnson |
| R000096755 | Johnson |
| R000096754 | Johnson |
| R000096753 | Johnson |
| R000096752 | Johnson |
| R000096775 | Johnson |
| R000096751 | Johnson |
| R000096747 | Johnson |
| R000096748 | Johnson |
| R000096750 | Johnson |
| R000096749 | Johnson |
| R000096746 | Johnson |
| R000096742 | Johnson |
| R000096745 | Johnson |
| R000096744 | Johnson |
| R000096743 | Johnson |
| R000096741 | Johnson |
| R000096740 | Johnson |
| R000096739 | Johnson |
| R000096844 | Johnson |
| R000096738 | Johnson |
| R000096718 | Johnson |
| R000096717 | Johnson |
| R000096716 | Johnson |
| R000096721 | Johnson |
| R000096726 | Johnson |
| R000096724 | Johnson |
| R000096722 | Johnson |
| R000096720 | Johnson |
| R000096719 | Johnson |
| R000096736 | Johnson |
| R000096735 | Johnson |
| R000096734 | Johnson |
| R000096733 | Johnson |
| R000096725 | Johnson |
| R000096723 | Johnson |
| R000096727 | Johnson |
| R000096732 | Johnson |
| R000096731 | Johnson |
| R000096730 | Johnson |
| R000096729 | Johnson |
| R000096728 | Johnson |
| R000096834 | Johnson |
| R000096831 | Johnson |
| R000096832 | Johnson |
| R000096833 | Johnson |
| R000096835 | Johnson |
| R000096830 | Johnson |
| R000096826 | Johnson |
| R000096828 | Johnson |
| R000096829 | Johnson |
| R000096692 | Johnson |
| R000096700 | Johnson |
| R000096699 | Johnson |
| R000096698 | Johnson |
| R000096697 | Johnson |
| R000096696 | Johnson |
| R000096695 | Johnson |
| R000096694 | Johnson |
| R000096693 | Johnson |
| R000096691 | Johnson |
| R000096690 | Johnson |
| R000096689 | Johnson |
| R000096683 | Johnson |
| R000096688 | Johnson |
| R000096687 | Johnson |
| R000096686 | Johnson |
| R000096684 | Johnson |
| R000096685 | Johnson |
| R000096796 | Johnson |
| R000096793 | Johnson |
| R000096794 | Johnson |
| R000096795 | Johnson |
| R000096792 | Johnson |
| R000096791 | Johnson |
| R000096797 | Johnson |
| R000096715 | Johnson |
| R000096701 | Johnson |
| R000096707 | Johnson |
| R000096706 | Johnson |
| R000096704 | Johnson |
| R000096703 | Johnson |
| R000096702 | Johnson |
| R000096705 | Johnson |
| R000096711 | Johnson |
| R000096714 | Johnson |
| R000096712 | Johnson |
| R000096710 | Johnson |
| R000096713 | Johnson |
| R000096709 | Johnson |
| R000096708 | Johnson |
| R000096778 | Johnson |
| R000096777 | Johnson |
| R000096784 | Johnson |
| R000096782 | Johnson |
| R000096789 | Johnson |
| R000096788 | Johnson |
| R000096787 | Johnson |
| R000096786 | Johnson |
| R000096785 | Johnson |
| R000096780 | Johnson |
| R000096781 | Johnson |
| R000096783 | Johnson |
| R000096804 | Johnson |
| R000096803 | Johnson |
| R000096805 | Johnson |
| R000096806 | Johnson |
| R000096802 | Johnson |
| R000096801 | Johnson |
| R000096807 | Johnson |
| R000096800 | Johnson |
| R000096799 | Johnson |
| R000096737 | Johnson |
| R000096825 | Johnson |
| R000096816 | Johnson |
| R000096817 | Johnson |
| R000096818 | Johnson |
| R000096811 | Johnson |
| R000096815 | Johnson |
| R000096814 | Johnson |
| R000096813 | Johnson |
| R000096810 | Johnson |
| R000096812 | Johnson |
| R000096790 | Johnson |
| R000096809 | Johnson |
| R000096819 | Johnson |
| R000096820 | Johnson |
| R000096821 | Johnson |
| R000096822 | Johnson |
| R000096823 | Johnson |
| R000096824 | Johnson |
| R000096798 | Johnson |
| R000096808 | Johnson |
| R000096779 | Johnson |
| R000096855 | Johnson |
| R000096854 | Johnson |
| R000096853 | Johnson |
| R000096849 | Johnson |
| R000096857 | Johnson |
| R000096885 | Johnson |
| R000096884 | Johnson |
| R000096866 | Johnson |
| R000096868 | Johnson |
| R000096860 | Johnson |
| R000096861 | Johnson |
| R000096862 | Johnson |
| R000096863 | Johnson |
| R000096864 | Johnson |
| R000096865 | Johnson |
| R000096877 | Johnson |
| R000096873 | Johnson |
| R000096867 | Johnson |
| R000096876 | Johnson |
| R000096875 | Johnson |
| R000096874 | Johnson |
| R000096872 | Johnson |
| R000096871 | Johnson |
| R000096870 | Johnson |
| R000096869 | Johnson |
| R000096881 | Johnson |
| R000096878 | Johnson |
| R000096882 | Johnson |
| R000096879 | Johnson |
| R000102428 | Johnson |
| R000096880 | Johnson |
| R000096883 | Johnson |
| R000098108 | Johnson |
| R000098099 | Johnson |
| R000098096 | Johnson |
| R000098097 | Johnson |
| R000098098 | Johnson |
| R000098093 | Johnson |
| R000098095 | Johnson |
| R000098094 | Johnson |
| R000098104 | Johnson |
| R000098103 | Johnson |
| R000098105 | Johnson |
| R000098107 | Johnson |
| R000098106 | Johnson |
| R000098101 | Johnson |
| R000098100 | Johnson |
| R000098102 | Johnson |
| R000098056 | Johnson |
| R000098057 | Johnson |
| R000098058 | Johnson |
| R000098059 | Johnson |
| R000098052 | Johnson |
| R000098053 | Johnson |
| R000098054 | Johnson |
| R000098055 | Johnson |
| R000098090 | Johnson |
| R000098091 | Johnson |
| R000098110 | Johnson |
| R000098109 | Johnson |
| R000098077 | Johnson |
| R000098078 | Johnson |
| R000098079 | Johnson |
| R000098080 | Johnson |
| R000098081 | Johnson |
| R000098082 | Johnson |
| R000098083 | Johnson |
| R000098084 | Johnson |
| R000098085 | Johnson |
| R000098086 | Johnson |
| R000098087 | Johnson |
| R000098088 | Johnson |
| R000098089 | Johnson |
| R000098119 | Johnson |
| R000098114 | Johnson |
| R000098118 | Johnson |
| R000098115 | Johnson |
| R000098117 | Johnson |
| R000098116 | Johnson |
| R000098113 | Johnson |
| R000098120 | Johnson |
| R000098139 | Johnson |
| R000098141 | Johnson |
| R000098140 | Johnson |
| R000098138 | Johnson |
| R000098136 | Johnson |
| R000098135 | Johnson |
| R000098137 | Johnson |
| R000098121 | Johnson |
| R000098092 | Johnson |
| R000098134 | Johnson |
| R000098128 | Johnson |
| R000098133 | Johnson |
| R000098129 | Johnson |
| R000098130 | Johnson |
| R000098131 | Johnson |
| R000098132 | Johnson |
| R000098127 | Johnson |
| R000098126 | Johnson |
| R000098125 | Johnson |
| R000098124 | Johnson |
| R000098123 | Johnson |
| R000098157 | Johnson |
| R000098158 | Johnson |
| R000098159 | Johnson |
| R000098156 | Johnson |
| R000098155 | Johnson |
| R000098160 | Johnson |
| R000098154 | Johnson |
| R000098153 | Johnson |
| R000098142 | Johnson |
| R000098152 | Johnson |
| R000098145 | Johnson |
| R000098149 | Johnson |
| R000098143 | Johnson |
| R000098144 | Johnson |
| R000098150 | Johnson |
| R000098151 | Johnson |
| R000098148 | Johnson |
| R000098147 | Johnson |
| R000098146 | Johnson |
| R000098112 | Johnson |
| R000098111 | Johnson |
| R000098060 | Johnson |
| R000098061 | Johnson |
| R000098075 | Johnson |
| R000098076 | Johnson |
| R000098074 | Johnson |
| R000098068 | Johnson |
| R000098073 | Johnson |
| R000098072 | Johnson |
| R000098071 | Johnson |
| R000098070 | Johnson |
| R000098069 | Johnson |
| R000098067 | Johnson |
| R000098066 | Johnson |
| R000098065 | Johnson |
| R000098064 | Johnson |
| R000098063 | Johnson |
| R000098062 | Johnson |
| R000100149 | Johnson |
| R000100157 | Johnson |
| R000100150 | Johnson |
| R000100151 | Johnson |
| R000100152 | Johnson |
| R000100153 | Johnson |
| R000100154 | Johnson |
| R000100158 | Johnson |
| R000100156 | Johnson |
| R000100148 | Johnson |
| R000100155 | Johnson |
| R000100147 | Johnson |
| R000100146 | Johnson |
| R000100565 | Johnson |
| R000102211 | Johnson |
| R000102212 | Johnson |
| R000102213 | Johnson |
| R000102214 | Johnson |
| R000102215 | Johnson |
| R000102216 | Johnson |
| R000102217 | Johnson |
| R000102218 | Johnson |
| R000102219 | Johnson |
| R000102220 | Johnson |
| R000102221 | Johnson |
| R000102222 | Johnson |
| R000102223 | Johnson |
| R000102224 | Johnson |
| R000102225 | Johnson |
| R000102226 | Johnson |
| R000102227 | Johnson |
| R000102228 | Johnson |
| R000102229 | Johnson |
| R000102230 | Johnson |
| R000102231 | Johnson |
| R000102551 | Johnson |
| R000102233 | Johnson |
| R000102202 | Johnson |
| R000102203 | Johnson |
| R000102204 | Johnson |
| R000102205 | Johnson |
| R000102206 | Johnson |
| R000102207 | Johnson |
| R000102208 | Johnson |
| R000102209 | Johnson |
| R000102210 | Johnson |
| R000102139 | Johnson |
| R000102140 | Johnson |
| R000102141 | Johnson |
| R000102142 | Johnson |
| R000102143 | Johnson |
| R000102144 | Johnson |
| R000102145 | Johnson |
| R000102146 | Johnson |
| R000102147 | Johnson |
| R000102148 | Johnson |
| R000102149 | Johnson |
| R000102150 | Johnson |
| R000102151 | Johnson |
| R000102152 | Johnson |
| R000102153 | Johnson |
| R000102237 | Johnson |
| R000102238 | Johnson |
| R000102240 | Johnson |
| R000102241 | Johnson |
| R000102242 | Johnson |
| R000102243 | Johnson |
| R000102244 | Johnson |
| R000102245 | Johnson |
| R000102246 | Johnson |
| R000102247 | Johnson |
| R000102248 | Johnson |
| R000102249 | Johnson |
| R000102250 | Johnson |
| R000102251 | Johnson |
| R000102252 | Johnson |
| R000102253 | Johnson |
| R000102254 | Johnson |
| R000102239 | Johnson |
| R000102155 | Johnson |
| R000102156 | Johnson |
| R000102157 | Johnson |
| R000102158 | Johnson |
| R000102159 | Johnson |
| R000102160 | Johnson |
| R000102161 | Johnson |
| R000102162 | Johnson |
| R000102163 | Johnson |
| R000102164 | Johnson |
| R000102165 | Johnson |
| R000102166 | Johnson |
| R000102167 | Johnson |
| R000102168 | Johnson |
| R000102169 | Johnson |
| R000102170 | Johnson |
| R000102171 | Johnson |
| R000102172 | Johnson |
| R000102173 | Johnson |
| R000102174 | Johnson |
| R000102175 | Johnson |
| R000102176 | Johnson |
| R000102177 | Johnson |
| R000102178 | Johnson |
| R000102179 | Johnson |
| R000102180 | Johnson |
| R000102181 | Johnson |
| R000102236 | Johnson |
| R000102235 | Johnson |
| R000102255 | Johnson |
| R000102256 | Johnson |
| R000102257 | Johnson |
| R000102258 | Johnson |
| R000102259 | Johnson |
| R000102260 | Johnson |
| R000102261 | Johnson |
| R000102262 | Johnson |
| R000102263 | Johnson |
| R000102264 | Johnson |
| R000102265 | Johnson |
| R000102266 | Johnson |
| R000102182 | Johnson |
| R000102183 | Johnson |
| R000102184 | Johnson |
| R000102185 | Johnson |
| R000102186 | Johnson |
| R000102187 | Johnson |
| R000102188 | Johnson |
| R000102189 | Johnson |
| R000102190 | Johnson |
| R000102191 | Johnson |
| R000102192 | Johnson |
| R000102193 | Johnson |
| R000102194 | Johnson |
| R000102195 | Johnson |
| R000102196 | Johnson |
| R000102197 | Johnson |
| R000102198 | Johnson |
| R000102199 | Johnson |
| R000102200 | Johnson |
| R000102201 | Johnson |
| R000102267 | Johnson |
| R000102268 | Johnson |
| R000102269 | Johnson |
| R000102270 | Johnson |
| R000102271 | Johnson |
| R000102272 | Johnson |
| R000102273 | Johnson |
| R000102274 | Johnson |
| R000102275 | Johnson |
| R000102276 | Johnson |
| R000102277 | Johnson |
| R000102278 | Johnson |
| R000102279 | Johnson |
| R000102280 | Johnson |
| R000102281 | Johnson |
| R000102282 | Johnson |
| R000102283 | Johnson |
| R000102284 | Johnson |
| R000102285 | Johnson |
| R000102286 | Johnson |
| R000102287 | Johnson |
| R000102288 | Johnson |
| R000102289 | Johnson |
| R000102290 | Johnson |
| R000102154 | Johnson |
| R000102234 | Johnson |
|  | Johnson |
|  | Johnson |
|  | Johnson |
|  | Johnson |
| R000091196 | Johnson |
| R000102291 | Johnson |
| R000102292 | Johnson |
| R000102293 | Johnson |
| R000102294 | Johnson |
| R000102295 | Johnson |
| R000102296 | Johnson |
| R000102422 | Johnson |
| R000102298 | Johnson |
| R000102299 | Johnson |
| R000102300 | Johnson |
| R000102301 | Johnson |
| R000102302 | Johnson |
| R000102303 | Johnson |
| R000102304 | Johnson |
| R000102305 | Johnson |
| R000102306 | Johnson |
| R000102307 | Johnson |
| R000102308 | Johnson |
| R000102309 | Johnson |
| R000102310 | Johnson |
| R000102311 | Johnson |
| R000102312 | Johnson |
| R000102313 | Johnson |
| R000102315 | Johnson |
| R000102316 | Johnson |
| R000102317 | Johnson |
| R000102318 | Johnson |
| R000102319 | Johnson |
| R000102320 | Johnson |
| R000102321 | Johnson |
| R000102322 | Johnson |
| R000102323 | Johnson |
| R000102324 | Johnson |
| R000102325 | Johnson |
| R000102326 | Johnson |
| R000102327 | Johnson |
| R000102328 | Johnson |
| R000102416 | Johnson |
| R000102329 | Johnson |
| R000102330 | Johnson |
| R000102331 | Johnson |
| R000102332 | Johnson |
| R000102333 | Johnson |
| R000102359 | Johnson |
| R000102360 | Johnson |
| R000102361 | Johnson |
| R000102362 | Johnson |
| R000102363 | Johnson |
| R000102364 | Johnson |
| R000102414 | Johnson |
| R000102334 | Johnson |
| R000102335 | Johnson |
| R000102336 | Johnson |
| R000102337 | Johnson |
| R000102338 | Johnson |
| R000102339 | Johnson |
| R000102340 | Johnson |
| R000102341 | Johnson |
| R000102342 | Johnson |
| R000102343 | Johnson |
| R000102344 | Johnson |
| R000102345 | Johnson |
| R000102346 | Johnson |
| R000102347 | Johnson |
| R000102348 | Johnson |
| R000102350 | Johnson |
| R000102351 | Johnson |
| R000102352 | Johnson |
| R000102353 | Johnson |
| R000102354 | Johnson |
| R000102355 | Johnson |
| R000102356 | Johnson |
| R000102357 | Johnson |
| R000102358 | Johnson |
| R000102365 | Johnson |
| R000102366 | Johnson |
| R000102367 | Johnson |
| R000102368 | Johnson |
| R000102369 | Johnson |
| R000102370 | Johnson |
| R000102371 | Johnson |
| R000102372 | Johnson |
| R000102373 | Johnson |
| R000102374 | Johnson |
| R000102375 | Johnson |
| R000102376 | Johnson |
| R000102377 | Johnson |
| R000102378 | Johnson |
| R000102379 | Johnson |
| R000102380 | Johnson |
| R000102381 | Johnson |
| R000102382 | Johnson |
| R000102383 | Johnson |
| R000102384 | Johnson |
| R000102392 | Johnson |
| R000102393 | Johnson |
| R000102394 | Johnson |
| R000102385 | Johnson |
| R000102386 | Johnson |
| R000102387 | Johnson |
| R000102388 | Johnson |
| R000102389 | Johnson |
| R000102390 | Johnson |
| R000102391 | Johnson |
| R000102395 | Johnson |
| R000102396 | Johnson |
| R000102397 | Johnson |
| R000102398 | Johnson |
| R000102399 | Johnson |
| R000102400 | Johnson |
| R000102401 | Johnson |
| R000102402 | Johnson |
| R000102403 | Johnson |
| R000102405 | Johnson |
| R000102406 | Johnson |
| R000102407 | Johnson |
| R000102408 | Johnson |
| R000102409 | Johnson |
| R000102410 | Johnson |
| R000102411 | Johnson |
| R000102412 | Johnson |
| R000102413 | Johnson |
| R000102404 | Johnson |
| R000102427 | Johnson |
| R000102417 | Johnson |
| R000102420 | Johnson |
| R000096681 | Johnson |
| R000102418 | Johnson |
| R000102424 | Johnson |
| R000102425 | Johnson |
| R000102426 | Johnson |
| R000102349 | Johnson |
| R000102297 | Johnson |
| R000102314 | Johnson |
| R000102423 | Johnson |
| R000102429 | Johnson |
| R000102421 | Johnson |
| R000102415 | Johnson |
| R000102419 | Johnson |
| R000101532 | Johnson |
| R000102442 | Johnson |
| R000102443 | Johnson |
| R000102444 | Johnson |
| R000102445 | Johnson |
| R000102446 | Johnson |
| R000102447 | Johnson |
| R000102448 | Johnson |
| R000102449 | Johnson |
| R000102450 | Johnson |
| R000102451 | Johnson |
| R000102452 | Johnson |
| R000102461 | Johnson |
| R000102460 | Johnson |
| R000102459 | Johnson |
| R000102458 | Johnson |
| R000102457 | Johnson |
| R000102456 | Johnson |
| R000102455 | Johnson |
| R000102454 | Johnson |
| R000102469 | Johnson |
| R000102468 | Johnson |
| R000102467 | Johnson |
| R000102466 | Johnson |
| R000102465 | Johnson |
| R000102464 | Johnson |
| R000102463 | Johnson |
| R000102473 | Johnson |
| R000102474 | Johnson |
| R000102475 | Johnson |
| R000102476 | Johnson |
| R000102477 | Johnson |
| R000102478 | Johnson |
| R000102479 | Johnson |
| R000102470 | Johnson |
| R000102471 | Johnson |
| R000102472 | Johnson |
| R000102488 | Johnson |
| R000102487 | Johnson |
| R000102482 | Johnson |
| R000102481 | Johnson |
| R000102491 | Johnson |
| R000102490 | Johnson |
| R000102489 | Johnson |
| R000102462 | Johnson |
| R000102453 | Johnson |
| R000102492 | Johnson |
| R000102480 | Johnson |
| R000017324 | Johnson |
| R000102484 | Johnson |
| R000102486 | Johnson |
| R000102485 | Johnson |
| R000102658 | Johnson |
| R000103192 | Johnson |
| R000096682 | Johnson |
| R000099778 | Johnson |
| R000099779 | Johnson |
| R000002797 | Johnson |
| R000103195 | Johnson |
| R000103194 | Johnson |
| R000103198 | Johnson |
| R000103165 | Johnson |
| R000096856 | Johnson |
|  | Johnson |
|  | Johnson |
|  | Johnson |
|  | Johnson |
|  | Johnson |
|  | Johnson |
|  | Johnson |
|  | Johnson |
|  | Johnson |
| R000096852 | Johnson |
| R000096858 | Johnson |
| R000096859 | Johnson |
|  | Johnson |
|  | Johnson |
| R000103452 | Johnson |
| R000103453 | Johnson |
| R000089317 | Johnson |
| R000105753 | Johnson |
| R000105691 | Johnson |
| R000105775 | Johnson |
| R000106921 | Johnson |
| R000106941 | Johnson |
| R000106945 | Johnson |
| R000106956 | Johnson |
| R000106932 | Johnson |
| R000106974 | Johnson |
| R000106992 | Johnson |
| R000106999 | Johnson |
| R000107093 | Johnson |
| R000107073 | Johnson |
| R000107058 | Johnson |
| R000107050 | Johnson |
| R000107059 | Johnson |
| R000107033 | Johnson |
| R000107028 | Johnson |
| R000107084 | Johnson |
| R000107089 | Johnson |
| R000107005 | Johnson |
| R000107091 | Johnson |
| R000107090 | Johnson |
| R000107085 | Johnson |
| R000107083 | Johnson |
| R000107082 | Johnson |
| R000107081 | Johnson |
| R000107087 | Johnson |
| R000107086 | Johnson |
| R000107088 | Johnson |
| R000107029 | Johnson |
| R000107030 | Johnson |
| R000107031 | Johnson |
| R000107032 | Johnson |
| R000107027 | Johnson |
| R000107017 | Johnson |
| R000107008 | Johnson |
| R000107012 | Johnson |
| R000107011 | Johnson |
| R000107010 | Johnson |
| R000107016 | Johnson |
| R000107009 | Johnson |
| R000107013 | Johnson |
| R000107015 | Johnson |
| R000107014 | Johnson |
| R000107006 | Johnson |
| R000107018 | Johnson |
| R000107024 | Johnson |
| R000107020 | Johnson |
| R000107023 | Johnson |
| R000107025 | Johnson |
| R000107021 | Johnson |
| R000107022 | Johnson |
| R000107019 | Johnson |
| R000107026 | Johnson |
| R000106936 | Johnson |
| R000106943 | Johnson |
| R000106940 | Johnson |
| R000106944 | Johnson |
| R000106938 | Johnson |
| R000106942 | Johnson |
| R000106939 | Johnson |
| R000106934 | Johnson |
| R000106933 | Johnson |
| R000106935 | Johnson |
| R000106937 | Johnson |
| R000106969 | Johnson |
| R000106968 | Johnson |
| R000106967 | Johnson |
| R000106970 | Johnson |
| R000106966 | Johnson |
| R000106977 | Johnson |
| R000106973 | Johnson |
| R000106971 | Johnson |
| R000106972 | Johnson |
| R000106975 | Johnson |
| R000106976 | Johnson |
| R000106948 | Johnson |
| R000106947 | Johnson |
| R000106946 | Johnson |
| R000106949 | Johnson |
| R000106965 | Johnson |
| R000106961 | Johnson |
| R000106960 | Johnson |
| R000106962 | Johnson |
| R000106964 | Johnson |
| R000106963 | Johnson |
| R000106950 | Johnson |
| R000106958 | Johnson |
| R000106957 | Johnson |
| R000106959 | Johnson |
| R000106951 | Johnson |
| R000106952 | Johnson |
| R000106953 | Johnson |
| R000106908 | Johnson |
| R000106910 | Johnson |
| R000106904 | Johnson |
| R000106913 | Johnson |
| R000106911 | Johnson |
| R000106915 | Johnson |
| R000106914 | Johnson |
| R000106906 | Johnson |
| R000106907 | Johnson |
| R000106909 | Johnson |
| R000106912 | Johnson |
| R000106905 | Johnson |
| R000106903 | Johnson |
| R000106916 | Johnson |
| R000106917 | Johnson |
| R000106919 | Johnson |
| R000106920 | Johnson |
| R000106918 | Johnson |
| R000106922 | Johnson |
| R000106923 | Johnson |
| R000106924 | Johnson |
| R000106930 | Johnson |
| R000106929 | Johnson |
| R000106925 | Johnson |
| R000106928 | Johnson |
| R000106926 | Johnson |
| R000106927 | Johnson |
| R000107044 | Johnson |
| R000107037 | Johnson |
| R000107040 | Johnson |
| R000107038 | Johnson |
| R000107039 | Johnson |
| R000107048 | Johnson |
| R000107042 | Johnson |
| R000107046 | Johnson |
| R000107041 | Johnson |
| R000107043 | Johnson |
| R000107047 | Johnson |
| R000107045 | Johnson |
| R000107036 | Johnson |
| R000107049 | Johnson |
| R000107051 | Johnson |
| R000107035 | Johnson |
| R000107034 | Johnson |
| R000106989 | Johnson |
| R000106982 | Johnson |
| R000106983 | Johnson |
| R000106984 | Johnson |
| R000106981 | Johnson |
| R000106985 | Johnson |
| R000106986 | Johnson |
| R000106987 | Johnson |
| R000106988 | Johnson |
| R000106979 | Johnson |
| R000106980 | Johnson |
| R000106991 | Johnson |
| R000106990 | Johnson |
| R000107064 | Johnson |
| R000107063 | Johnson |
| R000107052 | Johnson |
| R000107053 | Johnson |
| R000107054 | Johnson |
| R000107062 | Johnson |
| R000107061 | Johnson |
| R000107055 | Johnson |
| R000107056 | Johnson |
| R000107060 | Johnson |
| R000107057 | Johnson |
| R000107003 | Johnson |
| R000107002 | Johnson |
| R000107004 | Johnson |
| R000107001 | Johnson |
| R000106997 | Johnson |
| R000106998 | Johnson |
| R000106996 | Johnson |
| R000106995 | Johnson |
| R000106994 | Johnson |
| R000106993 | Johnson |
| R000107070 | Johnson |
| R000107066 | Johnson |
| R000107069 | Johnson |
| R000107079 | Johnson |
| R000107065 | Johnson |
| R000107067 | Johnson |
| R000107080 | Johnson |
| R000107075 | Johnson |
| R000107076 | Johnson |
| R000107068 | Johnson |
| R000107078 | Johnson |
| R000107074 | Johnson |
| R000107077 | Johnson |
| R000107071 | Johnson |
| R000107072 | Johnson |
| R000107096 | Johnson |
| R000107000 | Johnson |
| R000107095 | Johnson |
| R000107092 | Johnson |
| R000107094 | Johnson |
| R000107737 | Johnson |
| R000107755 | Johnson |
| R000107831 | Johnson |
| R000107825 | Johnson |
| R000107992 | Johnson |
| R000108003 | Johnson |
| R000108004 | Johnson |
| R000107847 | Johnson |
| R000107881 | Johnson |
| R000107958 | Johnson |
| R000107985 | Johnson |
| R000107887 | Johnson |
| R000107875 | Johnson |
| R000107760 | Johnson |
| R000107775 | Johnson |
| R000107747 | Johnson |
| R000107756 | Johnson |
| R000107745 | Johnson |
| R000107750 | Johnson |
| R000107751 | Johnson |
| R000107752 | Johnson |
| R000107753 | Johnson |
| R000107754 | Johnson |
| R000107748 | Johnson |
| R000107749 | Johnson |
| R000107746 | Johnson |
| R000107744 | Johnson |
| R000107743 | Johnson |
| R000107742 | Johnson |
| R000107740 | Johnson |
| R000107741 | Johnson |
| R000107739 | Johnson |
| R000107842 | Johnson |
| R000107833 | Johnson |
| R000107845 | Johnson |
| R000107826 | Johnson |
| R000107823 | Johnson |
| R000107781 | Johnson |
| R000107780 | Johnson |
| R000107986 | Johnson |
| R000107991 | Johnson |
| R000107987 | Johnson |
| R000107990 | Johnson |
| R000107989 | Johnson |
| R000107988 | Johnson |
| R000107993 | Johnson |
| R000107994 | Johnson |
| R000107999 | Johnson |
| R000108000 | Johnson |
| R000108002 | Johnson |
| R000107996 | Johnson |
| R000107998 | Johnson |
| R000108001 | Johnson |
| R000107997 | Johnson |
| R000107995 | Johnson |
| R000107898 | Johnson |
| R000107897 | Johnson |
| R000107896 | Johnson |
| R000107895 | Johnson |
| R000107900 | Johnson |
| R000107955 | Johnson |
| R000107894 | Johnson |
| R000107899 | Johnson |
| R000107883 | Johnson |
| R000107885 | Johnson |
| R000107884 | Johnson |
| R000107882 | Johnson |
| R000107879 | Johnson |
| R000107880 | Johnson |
| R000107758 | Johnson |
| R000107759 | Johnson |
| R000107757 | Johnson |
| R000107764 | Johnson |
| R000107765 | Johnson |
| R000107766 | Johnson |
| R000107763 | Johnson |
| R000107761 | Johnson |
| R000107762 | Johnson |
| R000107769 | Johnson |
| R000107770 | Johnson |
| R000107778 | Johnson |
| R000107777 | Johnson |
| R000107776 | Johnson |
| R000107768 | Johnson |
| R000107767 | Johnson |
| R000107771 | Johnson |
| R000107772 | Johnson |
| R000107773 | Johnson |
| R000107774 | Johnson |
| R000107867 | Johnson |
| R000107851 | Johnson |
| R000107865 | Johnson |
| R000107849 | Johnson |
| R000107872 | Johnson |
| R000107873 | Johnson |
| R000107868 | Johnson |
| R000107874 | Johnson |
| R000107878 | Johnson |
| R000107871 | Johnson |
| R000107869 | Johnson |
| R000107877 | Johnson |
| R000107870 | Johnson |
| R000107876 | Johnson |
| R000107886 | Johnson |
| R000107893 | Johnson |
| R000107892 | Johnson |
| R000107890 | Johnson |
| R000107891 | Johnson |
| R000107889 | Johnson |
| R000107888 | Johnson |
| R000107964 | Johnson |
| R000107966 | Johnson |
| R000107962 | Johnson |
| R000107968 | Johnson |
| R000107960 | Johnson |
| R000107980 | Johnson |
| R000107983 | Johnson |
| R000107984 | Johnson |
| R000107972 | Johnson |
| R000107974 | Johnson |
| R000107982 | Johnson |
| R000108485 | Johnson |
| R000104774 | Johnson |
| R000108486 | Johnson |
| R000107729 | Johnson |
| R000020270 | Johnson |
| R000105663 | Johnson |
| R000002801 | Johnson |
| R000106978 | Johnson |
| R000107779 | Johnson |
| R000017325 | Johnson |
| R000106014 | Johnson |
| R000110905 | Johnson |
| R000110892 | Johnson |
| R000110883 | Johnson |
| R000110862 | Johnson |
| R000110867 | Johnson |
| R000110849 | Johnson |
| R000110842 | Johnson |
| R000110834 | Johnson |
| R000110912 | Johnson |
| R000110829 | Johnson |
| R000110828 | Johnson |
| R000110830 | Johnson |
| R000110827 | Johnson |
| R000110826 | Johnson |
| R000110831 | Johnson |
| R000110825 | Johnson |
| R000110832 | Johnson |
| R000110823 | Johnson |
| R000110822 | Johnson |
| R000110824 | Johnson |
| R000110833 | Johnson |
| R000110820 | Johnson |
| R000110821 | Johnson |
| R000110837 | Johnson |
| R000110836 | Johnson |
| R000110835 | Johnson |
| R000110840 | Johnson |
| R000110839 | Johnson |
| R000110846 | Johnson |
| R000110848 | Johnson |
| R000110847 | Johnson |
| R000110845 | Johnson |
| R000110838 | Johnson |
| R000110843 | Johnson |
| R000110841 | Johnson |
| R000110850 | Johnson |
| R000110852 | Johnson |
| R000110851 | Johnson |
| R000110856 | Johnson |
| R000110857 | Johnson |
| R000110858 | Johnson |
| R000110855 | Johnson |
| R000110859 | Johnson |
| R000110868 | Johnson |
| R000110866 | Johnson |
| R000110864 | Johnson |
| R000110865 | Johnson |
| R000110863 | Johnson |
| R000110870 | Johnson |
| R000110872 | Johnson |
| R000110869 | Johnson |
| R000110871 | Johnson |
| R000110873 | Johnson |
| R000110874 | Johnson |
| R000110877 | Johnson |
| R000110876 | Johnson |
| R000110878 | Johnson |
| R000110875 | Johnson |
| R000110879 | Johnson |
| R000110882 | Johnson |
| R000110881 | Johnson |
| R000110880 | Johnson |
| R000110897 | Johnson |
| R000110898 | Johnson |
| R000110899 | Johnson |
| R000110885 | Johnson |
| R000110896 | Johnson |
| R000110886 | Johnson |
| R000110895 | Johnson |
| R000110887 | Johnson |
| R000110894 | Johnson |
| R000110888 | Johnson |
| R000110893 | Johnson |
| R000110889 | Johnson |
| R000110890 | Johnson |
| R000110884 | Johnson |
| R000110891 | Johnson |
| R000110911 | Johnson |
| R000110909 | Johnson |
| R000110908 | Johnson |
| R000110907 | Johnson |
| R000110906 | Johnson |
| R000110900 | Johnson |
| R000110910 | Johnson |
| R000110901 | Johnson |
| R000110902 | Johnson |
| R000110903 | Johnson |
| R000110904 | Johnson |
| R000110853 | Johnson |
| R000110854 | Johnson |
| R000110861 | Johnson |
| R000110860 | Johnson |
| R000110844 | Johnson |
| R000110913 | Johnson |
| R000096850 | Johnson |
| R000101515 | Johnson |
| R000110426 | Johnson |
| R000110424 | Johnson |
| R000110367 | Johnson |
| R000110341 | Johnson |
| R000110330 | Johnson |
| R000110368 | Johnson |
| R000110351 | Johnson |
| R000110350 | Johnson |
| R000110365 | Johnson |
| R000110352 | Johnson |
| R000110366 | Johnson |
| R000110357 | Johnson |
| R000110356 | Johnson |
| R000110362 | Johnson |
| R000110359 | Johnson |
| R000110355 | Johnson |
| R000110354 | Johnson |
| R000110363 | Johnson |
| R000110360 | Johnson |
| R000110358 | Johnson |
| R000110364 | Johnson |
| R000110370 | Johnson |
| R000110382 | Johnson |
| R000110379 | Johnson |
| R000110373 | Johnson |
| R000110375 | Johnson |
| R000110377 | Johnson |
| R000110369 | Johnson |
| R000110380 | Johnson |
| R000110372 | Johnson |
| R000110374 | Johnson |
| R000110378 | Johnson |
| R000110376 | Johnson |
| R000110383 | Johnson |
| R000110381 | Johnson |
| R000110371 | Johnson |
| R000110331 | Johnson |
| R000110332 | Johnson |
| R000110333 | Johnson |
| R000110334 | Johnson |
| R000110335 | Johnson |
| R000110336 | Johnson |
| R000110337 | Johnson |
| R000110338 | Johnson |
| R000110339 | Johnson |
| R000110343 | Johnson |
| R000110344 | Johnson |
| R000110345 | Johnson |
| R000110346 | Johnson |
| R000110347 | Johnson |
| R000110348 | Johnson |
| R000110342 | Johnson |
| R000110349 | Johnson |
| R000110340 | Johnson |
| R000110327 | Johnson |
| R000110328 | Johnson |
| R000110429 | Johnson |
| R000110431 | Johnson |
| R000110422 | Johnson |
| R000110385 | Johnson |
| R000110384 | Johnson |
| R000110329 | Johnson |
| R000110434 | Johnson |
| R000110433 | Johnson |
| R000110410 | Johnson |
| R000110395 | Johnson |
| R000110416 | Johnson |
| R000110414 | Johnson |
| R000110412 | Johnson |
| R000110389 | Johnson |
| R000110393 | Johnson |
| R000110397 | Johnson |
| R000110391 | Johnson |
| R000110407 | Johnson |
| R000110405 | Johnson |
| R000110392 | Johnson |
| R000110394 | Johnson |
| R000110390 | Johnson |
| R000110388 | Johnson |
| R000110418 | Johnson |
| R000110420 | Johnson |
| R000110387 | Johnson |
| R000110386 | Johnson |
| R000102483 | Johnson |
| R000109929 | Johnson |
| R000111343 | Johnson |
| R000111341 | Johnson |
| R000111340 | Johnson |
| R000111342 | Johnson |
| R000111339 | Johnson |
| R000111335 | Johnson |
| R000111338 | Johnson |
| R000111337 | Johnson |
| R000111336 | Johnson |
| R000111334 | Johnson |
| R000111344 | Johnson |
| R000111316 | Johnson |
| R000111326 | Johnson |
| R000111327 | Johnson |
| R000111328 | Johnson |
| R000111318 | Johnson |
| R000111317 | Johnson |
| R000111319 | Johnson |
| R000111321 | Johnson |
| R000111320 | Johnson |
| R000111323 | Johnson |
| R000111325 | Johnson |
| R000111324 | Johnson |
| R000111322 | Johnson |
| R000111315 | Johnson |
| R000111330 | Johnson |
| R000111329 | Johnson |
| R000111300 | Johnson |
| R000111306 | Johnson |
| R000111305 | Johnson |
| R000111301 | Johnson |
| R000111302 | Johnson |
| R000111304 | Johnson |
| R000111303 | Johnson |
| R000111311 | Johnson |
| R000112490 | Johnson |
| R000112493 | Johnson |
| R000112488 | Johnson |
| R000110353 | Johnson |
| R000110934 | Johnson |
| R000108967 | Johnson |
| R000108972 | Johnson |
| R000112874 | Johnson |
| R000112876 | Johnson |
| R000112492 | Johnson |
| R000112487 | Johnson |
| R000112491 | Johnson |
| R000112489 | Johnson |
| R000112176 | Johnson |
| R000114534 | Johnson |
| R000114550 | Johnson |
| R000114565 | Johnson |
| R000114554 | Johnson |
| R000114719 | Johnson |
| R000114590 | Johnson |
| R000114581 | Johnson |
| R000114619 | Johnson |
| R000114670 | Johnson |
| R000114675 | Johnson |
| R000114680 | Johnson |
| R000114703 | Johnson |
| R000114707 | Johnson |
| R000114660 | Johnson |
| R000114687 | Johnson |
| R000114537 | Johnson |
| R000114535 | Johnson |
| R000114536 | Johnson |
| R000114538 | Johnson |
| R000114539 | Johnson |
| R000114540 | Johnson |
| R000114541 | Johnson |
| R000114542 | Johnson |
| R000114543 | Johnson |
| R000114546 | Johnson |
| R000114545 | Johnson |
| R000114544 | Johnson |
| R000114548 | Johnson |
| R000114549 | Johnson |
| R000114547 | Johnson |
| R000114572 | Johnson |
| R000114561 | Johnson |
| R000114563 | Johnson |
| R000114562 | Johnson |
| R000114558 | Johnson |
| R000114560 | Johnson |
| R000114564 | Johnson |
| R000114559 | Johnson |
| R000114570 | Johnson |
| R000114569 | Johnson |
| R000114567 | Johnson |
| R000114571 | Johnson |
| R000114568 | Johnson |
| R000114566 | Johnson |
| R000114551 | Johnson |
| R000114557 | Johnson |
| R000114553 | Johnson |
| R000114556 | Johnson |
| R000114555 | Johnson |
| R000114552 | Johnson |
| R000114580 | Johnson |
| R000114573 | Johnson |
| R000114576 | Johnson |
| R000114574 | Johnson |
| R000114575 | Johnson |
| R000114577 | Johnson |
| R000114578 | Johnson |
| R000114579 | Johnson |
| R000114582 | Johnson |
| R000114583 | Johnson |
| R000114584 | Johnson |
| R000114639 | Johnson |
| R000114629 | Johnson |
| R000114606 | Johnson |
| R000114604 | Johnson |
| R000114609 | Johnson |
| R000114601 | Johnson |
| R000114610 | Johnson |
| R000114605 | Johnson |
| R000114608 | Johnson |
| R000114603 | Johnson |
| R000114607 | Johnson |
| R000114599 | Johnson |
| R000114600 | Johnson |
| R000114602 | Johnson |
| R000114611 | Johnson |
| R000114598 | Johnson |
| R000114613 | Johnson |
| R000114612 | Johnson |
| R000114614 | Johnson |
| R000114617 | Johnson |
| R000114615 | Johnson |
| R000114616 | Johnson |
| R000114618 | Johnson |
| R000114624 | Johnson |
| R000114622 | Johnson |
| R000114623 | Johnson |
| R000114621 | Johnson |
| R000114625 | Johnson |
| R000114620 | Johnson |
| R000114626 | Johnson |
| R000114627 | Johnson |
| R000114638 | Johnson |
| R000114633 | Johnson |
| R000114637 | Johnson |
| R000114636 | Johnson |
| R000114632 | Johnson |
| R000114634 | Johnson |
| R000114631 | Johnson |
| R000114635 | Johnson |
| R000114630 | Johnson |
| R000114628 | Johnson |
| R000114643 | Johnson |
| R000114642 | Johnson |
| R000114640 | Johnson |
| R000114641 | Johnson |
| R000114674 | Johnson |
| R000114669 | Johnson |
| R000114668 | Johnson |
| R000114673 | Johnson |
| R000114672 | Johnson |
| R000114671 | Johnson |
| R000114718 | Johnson |
| R000114717 | Johnson |
| R000114715 | Johnson |
| R000114716 | Johnson |
| R000114714 | Johnson |
| R000114710 | Johnson |
| R000114709 | Johnson |
| R000114712 | Johnson |
| R000114711 | Johnson |
| R000114713 | Johnson |
| R000114708 | Johnson |
| R000114676 | Johnson |
| R000114678 | Johnson |
| R000114677 | Johnson |
| R000114679 | Johnson |
| R000114681 | Johnson |
| R000114682 | Johnson |
| R000114704 | Johnson |
| R000114700 | Johnson |
| R000114702 | Johnson |
| R000114699 | Johnson |
| R000114701 | Johnson |
| R000114705 | Johnson |
| R000114706 | Johnson |
| R000114697 | Johnson |
| R000114696 | Johnson |
| R000114695 | Johnson |
| R000114694 | Johnson |
| R000114693 | Johnson |
| R000114692 | Johnson |
| R000114689 | Johnson |
| R000114690 | Johnson |
| R000114688 | Johnson |
| R000114691 | Johnson |
| R000114698 | Johnson |
| R000114685 | Johnson |
| R000114684 | Johnson |
| R000114683 | Johnson |
| R000114686 | Johnson |
| R000114651 | Johnson |
| R000114650 | Johnson |
| R000114655 | Johnson |
| R000114653 | Johnson |
| R000114656 | Johnson |
| R000114654 | Johnson |
| R000114652 | Johnson |
| R000114657 | Johnson |
| R000114666 | Johnson |
| R000114664 | Johnson |
| R000114665 | Johnson |
| R000114667 | Johnson |
| R000114663 | Johnson |
| R000114662 | Johnson |
| R000114659 | Johnson |
| R000114658 | Johnson |
| R000114661 | Johnson |
| R000114649 | Johnson |
| R000114646 | Johnson |
| R000114645 | Johnson |
| R000114647 | Johnson |
| R000114648 | Johnson |
| R000114644 | Johnson |
| R000114591 | Johnson |
| R000114585 | Johnson |
| R000114587 | Johnson |
| R000114589 | Johnson |
| R000114586 | Johnson |
| R000114588 | Johnson |
| R000114592 | Johnson |
| R000114596 | Johnson |
| R000114595 | Johnson |
| R000114593 | Johnson |
| R000114594 | Johnson |
| R000114597 | Johnson |
| R000115486 | Johnson |
| R000113949 | Johnson |
| R000113666 | Johnson |
| R000115412 | Johnson |
| R000111314 | Johnson |
| R000111332 | Johnson |
| R000111331 | Johnson |
| R000111313 | Johnson |
| R000111309 | Johnson |
| R000111310 | Johnson |
| R000111312 | Johnson |
| 271386 | Ellis |
| 180673 | Ellis |
| 271522 | Ellis |
| 271532 | Ellis |
| 285592 | Ellis |
| 285592 | Ellis |
| 271560 | Ellis |
| 286721 | Ellis |
| 286719 | Ellis |
| 286702 | Ellis |
| 286685 | Ellis |
| 286691 | Ellis |
| 286687 | Ellis |
| 286689 | Ellis |
| 271422 | Ellis |
| 271474 | Ellis |
| 271404 | Ellis |
| 271408 | Ellis |
| 271411 | Ellis |
| 271419 | Ellis |
| 271442 | Ellis |
| 271443 | Ellis |
| 271452 | Ellis |
| 271465 | Ellis |
| 271479 | Ellis |
| 271481 | Ellis |
| 271491 | Ellis |
| 271492 | Ellis |
| 271500 | Ellis |
| 271518 | Ellis |
| 271565 | Ellis |
| 271572 | Ellis |
| 274815 | Ellis |
| 286729 | Ellis |
| 286708 | Ellis |
| 286714 | Ellis |
| 190202 | Ellis |
| 271541 | Ellis |
| 271552 | Ellis |
| 271553 | Ellis |
| 271557 | Ellis |
| 271561 | Ellis |
| 271562 | Ellis |
| 286724 | Ellis |
| 286713 | Ellis |
| 286701 | Ellis |
| 286695 | Ellis |
| 286694 | Ellis |
| 286688 | Ellis |
| 286682 | Ellis |
| 264312 | Ellis |
| 271389 | Ellis |
| 271391 | Ellis |
| 271392 | Ellis |
| 271402 | Ellis |
| 271409 | Ellis |
| 271410 | Ellis |
| 271418 | Ellis |
| 271453 | Ellis |
| 271454 | Ellis |
| 271478 | Ellis |
| 271499 | Ellis |
| 271503 | Ellis |
| 271505 | Ellis |
| 271519 | Ellis |
| 274816 | Ellis |
| 291758 | Ellis |
| 271373 | Ellis |
| 271376 | Ellis |
| 271378 | Ellis |
| 271381 | Ellis |
| 271383 | Ellis |
| 271387 | Ellis |
| 245410 | Ellis |
| 270389 | Ellis |
| 271374 | Ellis |
| 271379 | Ellis |
| 271388 | Ellis |
| 286681 | Ellis |
| 184031 | Ellis |
| 184032 | Ellis |
| 262701 | Ellis |
| 264309 | Ellis |
| 271521 | Ellis |
| 271529 | Ellis |
| 271540 | Ellis |
| 271548 | Ellis |
| 274813 | Ellis |
| 286718 | Ellis |
| 286710 | Ellis |
| 271395 | Ellis |
| 271399 | Ellis |
| 271400 | Ellis |
| 271403 | Ellis |
| 271425 | Ellis |
| 271439 | Ellis |
| 271440 | Ellis |
| 271446 | Ellis |
| 271449 | Ellis |
| 271456 | Ellis |
| 271457 | Ellis |
| 271461 | Ellis |
| 271484 | Ellis |
| 271501 | Ellis |
| 271502 | Ellis |
| 271568 | Ellis |
| 286732 | Ellis |
| 286727 | Ellis |
| 286723 | Ellis |
| 286709 | Ellis |
| 238959 | Ellis |
| 180661 | Ellis |
| 180664 | Ellis |
| 184040 | Ellis |
| 271536 | Ellis |
| 271539 | Ellis |
| 271544 | Ellis |
| 271545 | Ellis |
| 271546 | Ellis |
| 271563 | Ellis |
| 274810 | Ellis |
| 286728 | Ellis |
| 286686 | Ellis |
| 286690 | Ellis |
| 286697 | Ellis |
| 271390 | Ellis |
| 271393 | Ellis |
| 271394 | Ellis |
| 271416 | Ellis |
| 271417 | Ellis |
| 271435 | Ellis |
| 271437 | Ellis |
| 271447 | Ellis |
| 271460 | Ellis |
| 271483 | Ellis |
| 271493 | Ellis |
| 271497 | Ellis |
| 271506 | Ellis |
| 271509 | Ellis |
| 271511 | Ellis |
| 271513 | Ellis |
| 271515 | Ellis |
| 271570 | Ellis |
| 286704 | Ellis |
| 271382 | Ellis |
| 180656 | Ellis |
| 271520 | Ellis |
| 271523 | Ellis |
| 271524 | Ellis |
| 271530 | Ellis |
| 271543 | Ellis |
| 271555 | Ellis |
| 274814 | Ellis |
| 286698 | Ellis |
| 286716 | Ellis |
| 286705 | Ellis |
| 286712 | Ellis |
| 286692 | Ellis |
| 271472 | Ellis |
| 271407 | Ellis |
| 271414 | Ellis |
| 271420 | Ellis |
| 271424 | Ellis |
| 271441 | Ellis |
| 271445 | Ellis |
| 271463 | Ellis |
| 271487 | Ellis |
| 271495 | Ellis |
| 271504 | Ellis |
| 271507 | Ellis |
| 271508 | Ellis |
| 271512 | Ellis |
| 271514 | Ellis |
| 286722 | Ellis |
| 264304 | Ellis |
| 271547 | Ellis |
| 271549 | Ellis |
| 271554 | Ellis |
| 271559 | Ellis |
| 286726 | Ellis |
| 286731 | Ellis |
| 286693 | Ellis |
| 286684 | Ellis |
| 286699 | Ellis |
| 271473 | Ellis |
| 271475 | Ellis |
| 271396 | Ellis |
| 271401 | Ellis |
| 271412 | Ellis |
| 271415 | Ellis |
| 271421 | Ellis |
| 271436 | Ellis |
| 271438 | Ellis |
| 271466 | Ellis |
| 271469 | Ellis |
| 271470 | Ellis |
| 271482 | Ellis |
| 271485 | Ellis |
| 271490 | Ellis |
| 271494 | Ellis |
| 271567 | Ellis |
| 271576 | Ellis |
| 271577 | Ellis |
| 286706 | Ellis |
| 286707 | Ellis |
| 286717 | Ellis |
| 271380 | Ellis |
| 271384 | Ellis |
| 264303 | Ellis |
| 271531 | Ellis |
| 271533 | Ellis |
| 271534 | Ellis |
| 271535 | Ellis |
| 286720 | Ellis |
| 286711 | Ellis |
| 264311 | Ellis |
| 271476 | Ellis |
| 271397 | Ellis |
| 271405 | Ellis |
| 271423 | Ellis |
| 271448 | Ellis |
| 271455 | Ellis |
| 271462 | Ellis |
| 271464 | Ellis |
| 271477 | Ellis |
| 271480 | Ellis |
| 271486 | Ellis |
| 271488 | Ellis |
| 271496 | Ellis |
| 271516 | Ellis |
| 271566 | Ellis |
| 271569 | Ellis |
| 271571 | Ellis |
| 286730 | Ellis |
| 286725 | Ellis |
| 286703 | Ellis |
| 286715 | Ellis |
| 186716 | Ellis |
| 277626 | Ellis |
| 271372 | Ellis |
| 271375 | Ellis |
| 271385 | Ellis |
| 271528 | Ellis |
| 271537 | Ellis |
| 271538 | Ellis |
| 271542 | Ellis |
| 271551 | Ellis |
| 271556 | Ellis |
| 271558 | Ellis |
| 271564 | Ellis |
| 180667 | Ellis |
| 286696 | Ellis |
| 286683 | Ellis |
| 271398 | Ellis |
| 271406 | Ellis |
| 271413 | Ellis |
| 271471 | Ellis |
| 271444 | Ellis |
| 271450 | Ellis |
| 271451 | Ellis |
| 271458 | Ellis |
| 271459 | Ellis |
| 271489 | Ellis |
| 271498 | Ellis |
| 271510 | Ellis |
| 271517 | Ellis |
| 271574 | Ellis |
| 271371 | Ellis |
| 271377 | Ellis |
| 217357 | Ellis |